THE THIRTIETH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/30)

(Seattle, Washington, USA, 18-22 May 2009)

Agenda Item 5:  	Air Traffic Management (ATM) Issues

Advanced Technologies and Oceanic Procedures Technical Refresh Program

(Presented by Federal Aviation Administration)

SUMMARY

This paper presents an overview of the status of Advanced Technologies and Oceanic Procedures (ATOP) Technical (Tech) Refresh Program.

- Introduction

  - ATOP Tech Refresh refers to the upgrade/replacement of the hardware associated with the Ocean21 automation equipment installed at U.S. Oceanic Air Traffic Control facilities.  It is an operating system upgrade of the servers, workstations processors and displays and communication switches to state-of-the-art components.  It will increase the "performance" of the system, without changing any functionality.

- Discussion

2.1	The ATOP Tech Refresh replaces aging controller workstation displays (Sony 2K) that are costly to maintain and becoming obsolete.  The Tech Refresh will increase the processing speed by an order of magnitude that will ensure that the system is capable of keeping up with future traffic demands and separation reductions/procedural initiatives that will increase the processing demand on the system.

2.2	The ATOP Tech Refresh schedule is as follows:

Oakland Center		05 May 2009 – 29 June 2009

New York Center	01 July 2009 – 26 August 2009

Anchorage Center	28 August 2009 – 04 November 2009

2.3	Service interruptions during the installation are not expected but are possible; accordingly, prior notification will be forwarded to operators and surrounding facilities via Notice to Airmen (NOTAM) and/or impact statement.

- Recommendation

  - The meeting is invited to note the information in this paper.