| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA and JCAB provided an update on the expansion of the Russian Routes. Further progress will be reported at IPACG/31. | October 2009 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB and FAA have applied seamless operation of 50NM longitudinal separation standard to aircraft crossing boundary between the ZOA and Fukuoka FIRs. FAA has also implemented within the ZAN FIR. FAA and JCAB are working towards a June implementation between Fukuoka ATMC and Anchorage. An update will be provided at IPACG/31. | June 2009 |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/31. | October 2009 |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 on 13 March 2007 within the ZOA FIR. JCAB introduced 30/30 on 28 August 2008 in the Fukuoka FIR. FAA and JCAB agreed to develop a joint strategy for the seamless operational implementation of 30/30 within the Anchorage, Oakland and Fukuoka FIRs. Update to be provided to IPACG/31. | October 2009 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a report of their progress on the ADS-C ITP. Update to be provided to IPACG/31. | October 2009 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | The FAA and JCAB have developed an agreed to Interface Control Document ( ICD) version 0.4 in final draft. Two issues need to be resolved; th e FAA Security Requirements that apply to External Interfaces and the management and filtering of sensitive data. Finalization of this ICD is expected by July 2009 upon which will start the developmental phase that is planned thru March 2010. Updates to be provided at IPACG/31. | October 2009 |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC & Oakland ARTCC | FAA JCAB | FAA and JCAB are continuing to work on the introduction of Version 2. AIDC 2 will be implemented by July August 2009 between RJJJ-PAZN and RJJJ-KZAK. JCAB will report the status at IPACG/31. | October 2009 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA and JCAB provided information updates on this issue. JCAB will continue to study the potential application of this procedure within the Fukuoka FIR and provide an update to IPACG/31. | October 2009 |
| IP/26-2 | Shared Oceanic Performance Metrics | FAA JCAB | FAA/JCAB provided an update to IPACG/30 on the progress made on the development of a shared method for the measurement of oceanic performance metric. Update to be provided at IPACG/31. | October 2009 |
| IP/27-1 | Australia – Japan UPR | JCAB FAA IATA | Operational trial will start from June 4 2009. An update to be provided at IPACG/31. | October 2009 |
| IP/27-2 | Japan – Hawaii UPR | JCAB FAA IATA | Operational trials are ongoing. An update to be provided at IPACG/31. | October 2009 |
| IP/27-3 | Implement AIDC ver. 3 | JCAB FAA | FAA and JCAB agreed to a target implementation of March 2012. Details of CDN and ASM need to be determined. An update to be provided at IPACG/31. | October 2009 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB have implemented practice international teleconferences between JCAB and FAA service providers. Format, processes and procedures have been identified and validated. JCAB is developing their domestic teleconferences and, while ad hoc international teleconferences could be activated as needed to address real world events and impacts, in the short term the core focus for JCAB will be the continued development of domestic teleconferences. | October 2009 |
| IP/28-1 | SLOP | FAA (TC) | FAA provided an update as to how SLOP procedures affect 30/30 operations at the IPACG/29. FAA and JCAB agree that the application of SLOP in the 30/30 environment provides increased safety. Issue Closed. | Completed May 2009 |
| IP/28-3 | Flight Plan inconsistencies | IATA JCAB | JCAB provided an update showing significant improvement. Requested continued cooperation with operators to further reduce flight plan inconsistencies. Update to be provided at IPACG/31. | October 2009 |
| IP/29-1 | Speed Variation | ICAO | The FAA presented a paper on proposed changes to ICAO Annex 2 which will be submitted to SASP. The meeting supported the changes. Update to be provided at IPACG/31. | October 2009 |
| IP/29-2 | UPR for Track J/K and H/I | FAA JCAB | Plan and conduct a paper trial on tracks J/K and H/I. Paper Trial are ongoing Update to be provided at IPACG/31. | October 2009 |
| IP/29-3 | UPR for Track 14/15 | FAA JCAB | Plan and conduct an operational trial on tracks 14/15 in September 2009. Update to be provided at IPACG/31. | October 2009 |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB presented study on the impact of unrestricted UPRs. The FAA is working a similar modeling study within the Oakland and Anchorage FIR. FAA and JCAB will collaborate on their studies and report progress at IPACG/31. | October 2009 |
| IP/30-1 | Improve NOPAC Route efficiency | FAA JCAB | Investigate current constraints with routings to join NOPAC routes, review the current NOPAC route structure, and undertake a trial with airline support assessing the benefits that can be gained and the operational implications of a flexible route structure to replace the NOPAC routes. | October 2009 |
| IP/30-2 | Improve Current UPR efficiencies | FAA JCAB | Investigate ways to minimize the restrictions currently in place on many of the existing UPRs. | October 2009 |
| IP/30-3 | Complete NOPAC Route realignment and waypoint changes. | JCAB | JCAB is studying the realignment of ATS routes for Narita International Airport (RJAA) and the relocation of several fixes on NOPAC routes to adjust lateral separation accordingly and maintain 50NM separation between each route. | October 2009 |
| IP/30-4 | Complete an Operational Trial to merge PACOTS Tracks C and D in the Oakland Oceanic FIR | FAA JCAB | Develop procedures to merge PACOTS C and D in the Oakland Oceanic FIR. Implement an Operational Trial using the procedures with Operator feedback on the efficiency gains. | October 2009 |
| IP/30-5 | Develop a Trial to forward significant AIREPS to other affected aircraft. | JCAB | JCAB will provide the schedule and detailed procedure of this trial at IPACG/31 | October 2009 |