Summary of Side Bar Discussions

Thirtieth Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

(IPACG/30)

18-22 May 2009

Seattle, Washington, USA

Monday, 18 May 2009

Side Bar:  FAA/JCAB Data Exchange

Participants:

M. Tanino (FAA), David Burkholder (FAA)

K. Itoh (JCAB), H. Takata (JCAB), T. Masuda (JCAB)

1.	Schedule

FAA and JCAB have exchanged FAA/JCAB Data Exchange (DE) implementation schedules.  There were three schedule concerns:  (1) Interface Control Document (ICD) (November/December 2009); (2) Joint software readiness test (November 2010 and January 2011); and (3) Deployment (March 2011).  FAA and JCAB agreed that ICD is in good condition and the following technical work can proceed.

The key schedule concern shifted from ICD to the joint test coordination and actual deployment dates.  FAA has TFMS release a cycle of every 6 months and DE efforts must be coordinated carefully to ensure the proper test resource.  A detailed schedule at the end of the 2010 calendar year and early 2011 is needed to meet March 2011 for deployment.  Both FAA and JCAB agreed to take a closer look at the joint test and deployment period and bring back the detailed schedule to the IPACG/31.

2.	Network Security

FAA Security requires two additional agreements:  (1) Memorandum of Agreement (MOA) which documents the terms and conditions for sharing data in a secure manner.  Specifically, the MOA defines the purpose of the interconnections; identifies relevant authorities; specifies the responsibilities of both organizations; and defines the terms of agreement, including apportionment of costs and the timeline for terminating or reauthorizing the interconnection.  (2) Interconnection Security Agreement (ISA) is a security document that specifies the technical and security requirements for establishing, operating, and maintaining the interconnection.  It’s also supports the MOA.  Specifically, the ISA document requirements for connecting the IT system describes the security controls that will be used to protest the systems and data, containing a topological drawing of the interconnection, and provides signature lines for both parties.

The level of staff who signs off these documents is network security officer and technical manager.  FAA provided JCAB with sample MOA and ISA for information.  FAA took an action to prepare the draft of both MOA and ISA and send them to JCAB for review.

As for the security implementation, FAA took and action to prepare the technical paper and send it to JCAB.  FAA is doing similar security implementation for other FAA projects and having working example should provide some assurance. FAA stated that most of the implementation details are entirely transparent to the application software just like the TCP/IP details are hidden by standard network protocol software.

3.	Data Filtering

The Exchange of ATFM Data diagram provided by JCAB was reviewed for the accuracy.  The discussion focused on the data filtering mechanism and where to apply what filtering logic/file.  FAA provided JCAB with FAA’s filtering process description (The Filtering Process for the Exchange of ATFM Data) and filtering logic (Section 8.2.1.4 UC 130 Apply ASDI Filters and Appendix A Filtering Data Files) documents.

Exchange of filtering data/file is needed; FAA needs JCAB’s filter data to filter JCAB data prior to release to the 3rd party and vise versa.  For the regular situation, we need to agree the cycle of such filter data exchange.  FAA stated that FAA uses 56-day cycle for such updates.  For special situations such as military aircraft flying from FAA airspace to JCAB airspace on very short notice, more dynamic filter data exchange is necessary.  JCAB stated that they have already had some application of filtering not to release data such as military flights to 3rd parties for regular situations, and plans to introduce more dynamic filtering when JCAB provides the data to the FAA.  JCAB took and action to forward this information to FAA.  Both FAA and JCAB took an action to come up with a recommendation for dynamic (nor real-time, but perhaps one day in advance) filter data exchange by the IPACG/31.

4.	Operational Procedure

JCAB expressed their concern about operational procedures as following;

・To utilize the exchanged data to the maximum, what is the best way of utilizing the exchanged data.

・In case of malfunctioning or problems, it is needed to identify the POCs to each other.

・Is there any new document needed to enter the operational phase?

FAA agreed that POC is needed in case of malfunctioning or problems. FAA also gave JCAB advice about their way of utilizing.

FAA acknowledged that POC for operational issues is temporarily Ms Tanino.

5.	Action Items

| Organization | Action |
| --- | --- |
| FAA and JCAB | Take a closer look at the joint test and deployment period and bring back the detailed schedule to the IPACG/31. |
| FAA | Prepare the draft MOA for Interconnecting Information System and send it to JCAB for review. |
| FAA | Prepare the draft ISA and send it to JCAB for review. |
| FAA | Send the MOA reference materials to JCAB. |
| FAA | Prepare and send the Security Implementation Technical Paper to JCAB. |
| JCAB | Send the filter data exchange information that is used and planed by JCAB. |
| FAA and JCAB | Come up with a recommendation for dynamic (nor real-time, but perhaps one day in advance) filter data exchange by the IPACG/31. |
| FAA | Provide address and phone number of Tech Center so that JCAB can estimate the connectivity cost. |
| FAA | Provide the POC after the deployment in case the problem happens. |

Monday, 18 May 2009 (cont’d)

Side bar:  AIDC

Participants:

FAA: Mr. Addison, Mr. Anderson, Ms. Fuller

JCAB: Mr. Takata, Ms. Yasuda, Mr. Kosugi, Mr. Aoto, Mr. Matsumoto

Discussion Item 1:  Confirmation of AIDC ver2

After having a connection test regarding AIDC ver2, the FAA and the JCAB found to need to fix their software of each system.  Thus, the FAA and the JCAB had a sidebar meeting to discuss those issues.

Confirmation 1: When we start AIDC ver2 operation?

Agreement: End of July, 2009.  The exact date will be confirmed by Anchorage, Oakland, and ATMC.

Confirmation 2: Having a connection test with FAA Tech Center and JCAB SDECC.

Agreement: The connection test will be held between FAA Tech Center and JCAB SDECC with the JCAB’s new software at middle of June.  The exact date will be confirmed by Tech Center and SDECC.

Confirmed: The connection test is not necessary with FAA’s new software Ver13.

Confirmation 3: The problem of OCEAN21 not to send CPL with field 10b correctly.

Confirmed: The problem will be fixed with FAA’s new software Ver13.  It will be installed after ATOP technical refresh.

Confirmation 4: Any other businesses

Confirmed: The OCEAN21 does not send information of Mach number automatically.  It will be fixed with FAA’s new software Ver13.  Thus, the FAA will find the way how to deal with their AIDC operation.

Confirmed: The time out timer of both of the OCEAN21 and the ODP system is 600 seconds.

Discussion Item 2:  Confirmation of AIDC ver3

The JCAB starts development of new software regarding AIDC ver3 from this year, and have some issues to confirm for further determination.  Thus, at IPACG30, the FAA and the JCAB had a side bar meeting to discuss those issues.

Confirmed:  It is not possible to discuss details of ICD regarding AIDC ver3 at this meeting because the FAA has not started development of new software regarding AIDC ver3 yet.

Agreement:  The FAA and the JCAB will keep in touch with each other to exchange the information regarding AIDC ver3 including ICAO new FPL form.

| Office | Name | Email | Telephone |
| --- | --- | --- | --- |
| HQ ATC data systems office(Tokyo) | Mr. Hiroyuki Takata | takata-h2ik@mlit.go.jp | +81-3-5253-8747 |
|  | * Mr. Takayuki Harada | harada-t2en@mlit.go.jp | +81-3-5253-8747 |
| SDDEC (Osaka) | * Mr. Tetsuya Ueda | ueda-t07zs@sdecc.mlit.go.jp | +81-6-4865-9040 |
|  | Ms. Yukie Yasuda | yasuda-y03q9@sdecc.mlit.go.jp | +81-6-4865-9040 |

| Office | Name | Email | Telephone |
| --- | --- | --- | --- |
| HQ ATC division (Tokyo) | Mr. Atsushi Miyasaka | miyasaka-a2g5@mlit.go.jp | +81-3-5253-8749 |
|  | * Mr. Satoshi Yamaguchi | yamaguchi-s2i6@mlit.go.jp | +81-3-5253-8749 |
| ATMC(Fukuoka) | Mr. Shoichi Kosugi | kosugi-s07vf@atmc.mlit.go.jp | +81-92-608-8869 |
|  | Mr. Hajime Aoto | aoto-h074i@atmc.mlit.go.jp | +81-92-608-8869 |
|  | * Mr. Hiroyuki Saito | saitou-h075j@atmc.mlit.go.jp | +81-92-608-8869 |

Remarks

Names in bold:  POC

* = Supervisor of each section

SDECC is Systems Development, Evaluation and Contingency Management Center
ATMC is Air Traffic Management Center

Tuesday, 19 May 2009

Side-bar: Airspace Efficiency Meeting Minutes

Details are available to Providers Meeting participants only.

Friday, 22 May 2009

Side-bar: Continental/Air Micronesia (COA/CMI) FANS over Iridium trial

Participants:

D. Maynard (FAA), T. Kraft (FAA), D. Addision (FAA), M. Holmes (FAA), T. Anderson (FAA)

S. Yamaguchi (JCAB), T. Morishima (JCAB), A. Miyasaka (JCAB), H. Aoto (JCAB), S. Kosugi (JCAB)

Outcomes:

Tom Kraft (FAA) presented the project outline for the FANS over Iridium trial.  The method for conducting the trial must still be determined.

Summary of JCAB comments:

JCAB will participate in the trial and was interested to know what trial procedures had already been developed.

ODP will need a slight upgrade to accept Iridium inputs from SITA.  It is uncertain whether they will be able to meet the 1 August 2009 trial start date.

In order to fully participate JCAB would like to know what data is being collected for the trial and how it will be shared.

JCAB cannot use ADS reports instead of CPDLC position reports until the ADS is useable for reduced separation.  Can CMI provide CPDLC position reports as well as ADS periodic reports?

In order to provide data, JCAB must know which aircraft are participating.  JCAB suggested that aircraft participating in the trial add an “I” at the end of their callsign.

Mr. Morishima will be the POC for this trial.  Please also include Mr. Yamaguchi, Mr. Miyasaka and Mr. Aoto on the email address list for the trial.

Summary of FAA comments:

The project planners hope to start the trial on 1 August 2009.  Currently the equipment on the aircraft must be stabilized before it can be certified for FANS operation.  The airline and Iridium believe this will be ready by 1 August.

FAA data collection will match the GOLD and RCP2000 requirements.  This data will include uplink and downlink delay times, and service availability, including notification by the service provider that the service is unavailable.   The data will be gathered from Oakland ARTCC, ARINC and SITA as well as Iridium.  When the FAA gathers data from Oakland ARTCC it will look only at the information for the specific registration numbers of aircraft participating in the trial.  For data collection purposes, if the aircraft is a B737-800 and it is ADS/CPDLC, it will only be Iridium equipped.  Additionally, the Iridium website will post the data, which can facilitate data exchange.

Initially the FAA will not allow controllers to apply reduced separation standards (ADS distance-based separation) to aircraft in the trial.

When the trial is first implemented there will be frequent discussions to make sure there is no operational impact.  Later, if there were no negative impacts the discussions would be less frequent.

Mr. Addison will be the POC for the trial itself.  Mr. Kraft will be the POC for the program.

Action Items:

JCAB	Find out when they can begin participating in the trial if ODP cannot be upgraded by 1 August 2009.

FAA	Find out if CMI can make CPDLC position reports as well as periodic ADS reports and advise JCAB.  This would be for the Fukuoka FIR only.

FAA	Find out if CMI can file “I” at the end of the callsign for aircraft participating in the trial.

FAA	Confirm that none of the CMI aircraft in the trial are Inmarsat equipped.