Thirtieth Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

(IPACG/30)

18 May 2009

Seattle, Washington, USA

Summary of the Fourth Providers Meeting (PM/4)

1.0 	Welcome and Opening Remarks

1.1 	The Providers Meeting (PM) within the agenda of the Thirtieth Meeting of the Informal Pacific Air Traffic Control (ATC) Coordinating Group (IPACG/30) was held at the Pan Pacific Hotel in Seattle, Washington on 18 May 2009.  The PM was co-chaired by Mr. David Maynard, Manager, Oceanic and Offshore Operations, Federal Aviation Administration (FAA) and Mr. Satoshi Yamaguchi, Special Assistant to the Director, ATC Division, Civil Aviation Bureau of Japan (JCAB).

1.2	Mr. Maynard introduced himself and welcomed everyone to the Fourth PM of the 30th Meeting of IPACG.  He stressed that during this meeting we would continue to improve the efficiency and effectiveness of the IPACG meeting through the PM forum that allows the FAA and JCAB to discuss issues and reach a consensus prior to the open plenary meeting.  Mr. Maynard noted that the agenda for the PM had been updated as a result of some late arriving papers.  He again welcomed all attendees and looked forward to another successful meeting.

1.3	Mr. Yamaguchi thanked the FAA for hosting IPACG/30 in Seattle, and thanked Mr. Etta and Mr. Burkholder for all meeting preparations.  Mr. Yamaguchi noted that although the milestone 20 year anniversary for IPACG was in Fukuoka the previous year, we as a group must not rest, but instead continue to work together both within the IPACG meetings and between meetings.  Mr. Yamaguchi emphasized that IPACG is a big occurrence.  He looked forward to good discussion on the main focus of the PM papers which was UPRs and flex routes in the North Pacific (NOPAC) and Central Pacific (CENTPAC).  Mr. Yamaguci noted this was a big challenge, but not impossible, and hoped we would take on the challenge and address the issues.  Mr. Yamaguchi closed by stating that the Japanese delegation would be called “Samurai JCAB” in honor of the strong spirit of Japanese baseball team that recently won the World Baseball Classic.

1.4	Mr. Maynard agreed with Mr. Yamaguchi’s comments and stated that the meeting would focus on areas where the customers are looking for efficiencies which happen to be in line with ICAO’s mandate and the need to be good stewards of the environment.

1.5	All PM attendees introduced themselves to the meeting and Mr. Maynard welcomed several new IPACG attendees to the meeting.  Mr. Maynard specifically welcomed Mr. Atsushi Miyasaka to the group and wished the best for Mr. Ibe who supported his last IPACG meeting in Fukuoka.  Mr. Maynard also took the time to introduce the interpreters, as they are a critical component of the success of our discussions.

- Agenda

Session 1

- Opening Remarks (Chairpersons)

- Self-introduction (Attendees)

- Review and approve PM Agenda and schedule

- Implementation of the 50 Nautical Mile Automatic Dependent Surveillance Separation Standard within the Anchorage Flight Information Region [IP/10 (Presented by the FAA)]

- The Effect of Strategic Lateral Offset Procedures (SLOP) on Operations in Airspace with 30 NM Lateral and 30 NM Longitudinal Separation Standards in Place [WP/04  (Presented by  the FAA)]

Session 2

- Implementation of  ASIA/PACIFIC regional interface control document for ATS interfacility data communications Ver3.0  with the NEW ICAO Flight Plan Form [WP/05  (Presented by JCAB)]

- Global Harmonization of AIDC ICDs [WP/14  (Presented by FAA)]

- Guidance for Data Exchange in Support of  a Shared FAA/JCAB Oceanic Fuel Burn Metric [WP/03 (Presented by the FAA)]

- Confirmation matters of AIDC Ver3.0 [WP/12  (Presented by JCAB)]

Session 3

- User Preferred Route (UPR) Implementation Updates [IP/11  (Presented by the FAA)]

- Simulation Analysis of UPRs of TRACK 1 [IP/13  (Presented by JCAB)]

- NOPAC Routes [WP/11  (Prepared by IATA)]

- Response to improvements of B932 Providers Meeting [IP/12  (Presented by JCAB)]

- Coordinate relocation of FIXs over FIR boundary [IP/14  (Presented by JCAB)]

Session 4

- FAA/JCAB Data Exchange Status Report [IP/09  (Presented by the FAA)]

- Implement routine operational teleconferences between FAA ATCSCC and Fukuoka ATMC [IP/16 (Presented by FAA/JCAB)]

- The status of considering introduction of 10 Minute Longitudinal Separation without Mandatory Mach Number Technique (MNT) in the Fukuoka Flight Information Region (FIR) [WP/06  (Presented by JCAB)]

- Proposal of the downlink report forms to relay the turbulence information by CPDLC [FIT WP/03  (Presented by JCAB)]

3.0	Summary of PM Paper Discussions

Implementation of the 50 Nautical Mile Automatic Dependent Surveillance Separation

Standard within the Anchorage Flight Information Region [IP/10 (presented by FAA)]

Further discussions have occurred since IPACG/29 on the implementation of 50 nautical mile (NM) separation in the Anchorage FIR that was originally scheduled to coincide with the implementation of AIDC v2.0 at Anchorage Air Route Traffic Control Center (ARTCC).  The introduction of AIDC v2.0 at Anchorage has been delayed, and thus Anchorage has decided to proceed with plans to implement 50 NM longitudinal separation.  Anchorage ARTCC originally planned for implementation, on a trial basis, in May 2009 but is now looking at mid June 2009 to coincide with a planned software upgrade for ATOP.  Currently, Anchorage ARTCC and Fukuoka ATMC are investigating 16 June 2009 as the implementation date for the 50 NM longitudinal test procedure.  Appropriate agreements will be reviewed and updated accordingly.

The Effect of Strategic Lateral Offset Procedures (SLOP) on Operations in Airspace with 30 NM Lateral and 30 NM Longitudinal Separation Standards in Place [WP/04 (Presented by the FAA)]

FAA provided an illustration of the effect of the Strategic Lateral Offset Procedures (SLOP) on operations in 30 NM longitudinal and 30 NM lateral separation standards.  The paper noted that an increased use of SLOP allows for an overall decrease in the collision risk estimate for the 30 NM longitudinal separation standard.  The use of SLOP has a negligible effect on the collision risk estimate for the 30 NM lateral separation standard for same direction aircraft.  A slight increase in the 30 NM lateral collision risk estimate is observed when the opposite direction is on each pilot’s right side.  The beneficial decrease in the collision risk estimate obtained from the use of SLOP in the vertical and longitudinal dimensions more than compensates for the slight increase in the collision risk in the lateral dimension.  This result, of course, assumes the lateral offset procedure is used in accordance with the recommended practice.

JCAB clarified that it understood and accepted the risk reduction presented by the use of SLOP.

Implementation of ASIA/PACIFIC regional interface control document for ATS interfacility data communications Ver3.0  with the NEW ICAO Flight Plan Form [WP/05 (Presented by JCAB)]

With this paper, JCAB stated its belief that it is very important to implement AIDC ver3.0 as we transition to the new ICAO Flight Plan form.  JCAB also stated the coordination with FAA was very important and that implementation plans in the US and Japan need to be fully coordinated.

FAA’s Oakland Center (ZOA) has completed some initial tests to determine the viability of AIDC ver3.0 capabilities but up to this point FAA has not determined an implementation date for implementing AIDC ver3.0.  FAA stated that it needs to further study priorities and capabilities to implement the software changes before it can commit to an implementation date for AIDC ver3.0.  FAA concurred with JCAB on the importance of coordinating AIDC implementation plans bilaterally, as well as within the ICAO Flight Plan implementation time line.

Both FAA and JCAB conducted a side-bar meeting on 18 May 2009 to discuss all AIDC related issues.  A summary of that side bar will be attached to the final report.  A main outcome of the side-bar was to develop an IPACG recommendation that would be presented to the ICAO Bangkok Regional Office on how the FAA and JCAB will address not only the new Flight Plan implementation, but also the associated issues that the Flight Plan form transition might cause with AIDC upgrades.

Global harmonization of AIDC ICDs [WP/14 (Presented by FAA)]

FAA presented this paper on the need to harmonize developed AIDC Interface Control Documents (ICDs) in the North Atlantic (NAT) and Asia Pacific regions.  JCAB agreed with the strong need for a globally harmonized ATS interfacility data communications (AIDC) Interface Control Document (ICD).  The FAA explained that the current Asia Pacific document was developed from the original NAT document, so the two are very similar.  Since the Asia Pacific region uses AIDC more than in the NAT, the FAA’s opinion is that the Asia Pacific AIDC ICD document is more matured than the corresponding NAT document and that the need exists to harmonize the two as much as possible.  The FAA and JCAB agreed to use the FAA’s proposal as a formal IPACG recommendation to the ICAO Bangkok Regional Office.  The intention is not to create a document that would make a state change its systems, but to harmonize the document contents as much as possible.  Initial consolidation efforts would focus on common areas such as on oceanic and remote airspace locations  FAA and JCAB will continue to work this bilaterally through their two identified points of contact:  Mr. Tom Kraft/Mr. Joe Evans (FAA) and Mr. Hiroyuki Takata (JCAB).

Guidance for Data Exchange in Support of a Shared FAA/JCAB Oceanic Fuel Burn Metric [WP/03 (Presented by the FAA)]

FAA presented the accomplishments since last IPACG/29 with the finalization of the oceanic fuel burn metric and associated guidance document, as well as the first couple of months of data collection and initial analysis.  JCAB noted that all city pairs and data collection times have been coordinated between FAA and JCAB.  FAA and JCAB agreed to work towards the collection of six months of data as a baseline leading up to IPACG/31 in October 2009.  JCAB also stated its interest in working with the FAA on the methodology of the data analysis and would like to be included in those efforts as well.  It was also noted that this work ongoing in IPACG will support initial Asia and South Pacific Initiative to Reduce Emissions (ASPIRE) partnership initiatives.

User Preferred Route (UPR) Implementation Updates [IP/11 (Presented by the FAA)]

FAA presented this joint paper that provided status on the expansion of UPRs throughout the Pacific region through ongoing UPR trials.  Ongoing efforts included the Asia to New Caledonia/New Zealand trials, the Asia to Hawaii trials, and the Asia to Australia trials.  The paper noted several accomplishments, including the completion of an 8-week paper trial to test operational feasibility and efficiencies of UPRs between Japan and Australia on 26 May 2008 and a second paper trial on 24 November 2008.  An operational demonstration of UPRs between RJAA and YSSY/YBBN/YBCS/YBCG was recently initiated on 4 May 2009 and if no adverse impacts are identified during the operational demonstration, the effort will be changed to an operational trial effective 4 June 2009.

An operational demonstration of Pacific Organized Track System (PACOTS) Track 14/15 aircraft UPRs is scheduled to begin in September 2009.  Paper trials are underway for PACOTS Tracks J/K/H/I aircraft.  JCAB would like for these trials to begin 8 June 2009 with the same guidelines of the trials that were conducted in February 2009.  The FAA and JCAB also discussed the expansion of UPRs to PACOTS Track 1 and Track 3.

Simulation Analysis of UPRs of Track 1 [IP/13 (Presented by JCAB)]

At IPACG/29, IATA proposed the paper trial between Asia and North America for flights within the Fukuoka, Anchorage and Oakland FIRs.  The FAA and JCAB agreed to continue discussions with IATA on expansion of User Preferred Routes (UPR) trials within the NOPAC region.  JCAB (Electronic Navigation Research Institute (ENRI)) has conducted a modeling study looking at the feasibility of UPR implementation in the Fukuoka FIR.  Study results indicate that the availability of UPRs is dependent on the various jet stream configurations that are prevalent in the NOPAC region, and that many situations result in Track 1 intersections with Tracks 2 and 3.

FAA and JCAB then discussed a single position that would be in response to the IATA paper and request for NOPAC UPRs.  Options included implementing UPRs now but with many restrictions on the operators due to conflicts identified in the initial studies… or wait until the environment (more RNP enabled aircraft) allows for more efficient and non-conflicting implementation of UPRs in the NOPAC.  The FAA and JCAB agreed to continue with studies and analysis of potential operational impacts in order to support an efficient implementation of UPRs in the NOPAC as soon as possible.  FAA and JCAB papers that will be presented to the IPACG/30 plenary provide a status on the ongoing efforts regarding UPR implementation, and shows that we are actively working to UPR expansion.  An update will be provided at IPACG/31.

NOPAC Routes [WP/11 (Prepared by IATA)]

This paper provided additional support from IATA for the expansion of flex tracks in the NOPAC region.  The FAA and JCAB discussions on IP/11 (FAA) and IP/13 (JCAB) provide a very good response to the IATA papers WP/11 (Flex Tracks) and WP/13 (UPRs) and describe the ongoing efforts to study the expansion and increased use of both flex tracks and UPRs in the NOPAC region.

The FAA is also presenting IP/18 on a study for implementing flex tracks in the NOPAC region within US controlled airspace (up to the boundary between Anchorage and Fukuoka).

Response to improvements of B932 Providers Meeting [IP/12 (Presented by JCAB)]

The JCAB presented this paper on the improvement of operations of ATS route B932 through the Fukuoka, Yuzuho-Sakhalinsk and Petropavlovsk-Kamchatsky Flight Information Regions (FIRs).  As background, in July 2008 the JCAB and Russia (FANA) completed negotiations resulting in the realignment of ATS route B932 to permit bidirectional use and to reduce the longitudinal separation to 15 minutes.  This change of operation was to be effective on 20 November 2008.

During the Sixth Meeting of the Cross Polar Working Group (CPWG/6) held in Hong Kong from November 3-5, 2008, the FAA recognized that final success of the B932 realignment would require FAA to complete corresponding and necessary changes within the Anchorage FIR.  At the time, the Anchorage ARTCC was not ready to open B932 for eastbound traffic from Petropavlovsk-Kamchatsky FIR.  As such, the bidirectional operation of B932 has been discontinued for the time being.

Anchorage ARTCC reported that at the next CPWG/7, the FAA would discuss with Russia (FANA) the issue of the reduction of the longitudinal separation to 10 minutes to support bidirectional use of B932.  FAA will continue to work closely with JCAB on this issue and provide an update at IPACG/31.

Coordinate Relocation of FIXs over FIR Boundary [IP/14 (Presented by JCAB)]

JCAB noted that in order to meet the recent demand for increased air traffic, airport projects to expand the capacities, such as the runway extension of the Narita International Airport (RJAA) and the fourth runway construction of the Tokyo International Airport (RJTT), are in progress.  The two airports, RJAA and RJTT, are located close to each other.  JCAB will combine the two terminal control areas in January 2010.  As such, JCAB is studying the realignment of ATS routes for Narita International Airport (RJAA) and the relocation of several fixes on NOPAC routes to adjust lateral separation accordingly and maintain 50NM separation between each route.

The realignment of ATS routes for RJAA will be implemented on 14 January 2010 and will be composed by new RNAV5 routes and Oceanic Transition Routes (OTR).  The relocation of some fixes on NOPAC will be implemented on 14 January 2010, on the premise that the FAA can publish, together with JCAB, the fixes that affect the Oakland and Fukuoka FIR boundary (AKISU).

FAA/JCAB Data Exchange Status Report [IP/09 (Presented by the FAA)]

The FAA provided a status on the exchange of Air Traffic Flow Management (ATFM) data and other information to enhance the cooperation and coordination of ATM activities between the FAA and JCAB.  Previously, the FAA and JCAB agreed to develop a single Interface Control Document (ICD).  This ICD document has been drafted and exchanged several times for review and comment.  A web conference between the FAA and JCAB was held on 7 January 2009 to address a list of questions and suggestions that have surfaced within the initial reviews.  The ICD ver4.0 will be finalized once the final two issues are resolved:  The FAA Security Requirements that apply to External Interfaces and the Management of Barr list that is used by US ASDI data receiving organizations to filter sensitive data.

As a next step, the FAA will send a security memorandum to JCAB to clarify and explain the FAA’s security standard mechanisms.  This memorandum will be attached to the ICD as an appendix.  JCAB and FAA conducted a side-bar meeting on 19 May 2009 to continue discussions and coordination of these two final items.

Implement routine operational teleconferences between FAA ATCSCC and Fukuoka ATMC [IP/16 (Presented by FAA/JCAB)]

The FAA provided a status update regarding the development of operational teleconferences for Air Traffic Flow Management (ATFM) information to enhance the cooperation and coordination of ATM activities between the FAA and JCAB.  The first practice teleconference scheduled on 11 December 2008 at 0000z was not attended by the FAA due to confusion with zulu dates.  It was a learning experience and a new teleconference time would be identified.

On 29 January 2009 at 0045z the first practice telcon was concluded between the FAA ATCSCC and Fukuoka ATMC.  Discussions validated the desktop objectives and processes that were identified and recognized additional areas that could be covered.  On 11 March 2009 at 0045z, the second practice teleconference was conducted.  Participants were expanded to include Anchorage and Oakland ARTCCs.  The FAA has also provided call-in and passcode information to Fukuoka ATMC for the U.S. domestic teleconferences.

It was noted that in the past few months, the FAA and JCAB have been exchanging data on important air traffic issues, such as the missile launches by the Russians and North Koreans, the eruption and impacts of the Redoubt volcano and the FedEx accident at Narita International Airport.  The latter resulted in a hotline call between the FAA and JCAB with additional JCAB participation in a FAA planning telcon.  JCAB and FAA continue to work toward developing an operational teleconference process involving customers.

JCAB noted that it has started domestic teleconference in June 2008 and continues to have the domestic teleconferences as a top priority.  JCAB wishes to continue with the practice teleconferences with the FAA, and look at transitioning to operational teleconferences in the future. The FAA and JCAB will continue this work and report the status to IPACG/31.

The status of considering introduction of 10 Minute Longitudinal Separation without Mandatory Mach Number Technique (MNT) in the Fukuoka Flight Information Region (FIR) [WP/06 (Presented by JCAB)]

At IPACG/29, JCAB announced the result of the safety assessment prior to implementation of 10-minute longitudinal separation minimum without mandatory Mach Number Technique (MNT) in the Fukuoka FIR oceanic airspace.  As a result of the safety assessment, the estimated collision risk is below the Target Level of Safety (TLS) if the distance position reports is 350 NM or less for NOPAC routes and 370 NM or less for other routes.

JCAB reviewed this result and concluded that for the implementation of 10-minute longitudinal separation minimum without mandatory MNT, modifications of the route structure, upgrade of the ODP System, and limitations of applying 10-minute longitudinal separation standard with mandatory MNT are required in the portion of routes within the Fukuoka FIR.  Despite the conclusion above, JCAB plans to introduce the 10-minute longitudinal separation minimum without mandatory MNT in the Fukuoka FIR in a phased manner.  JCAB plans to apply the separation for aircraft flying within the Fukuoka FIR in two stages.

Stage-1:	Case of ADS capability failing during the 30 or 50 NM longitudinal separation based on the ADS applied.

Stage-2:	The portion of airspace/routes under the current route structures and the ODP system.

- Since IPACG/29, JCAB has studied an introduction method of the trial operation of 10-minute longitudinal separation minimum without mandatory MNT in the Fukuoka FIR.  Currently, a limited number of ATS routes in Fukuoka FIR that connect to Oakland FIR can support 10-minute longitudinal separation minimum without mandatory MNT, and other routes do not meet requirements of intervals of the compulsory reporting points required by the safety assessment.

- JCAB considers that the modification of reporting points from non-compulsory to compulsory and the ODP system are required to expand the 10-minute longitudinal separation minimum without mandatory MNT to whole airspace in Fukuoka FIR.  JCAB proposes that as a first step, a trial operation will apply the 10-minute longitudinal separation minimum without mandatory MNT within Fukuoka FIR in case of ADS capability failing during the 30 or 50 NM longitudinal separation based on the ADS applied or occurring contingency situation on summer 2009.

FAA indicated it believed it could support an operational trial (on only aircraft on ATS routes crossing 21N) in the June 2009 time frame for southbound aircraft.  When ATMC is ready to accept northbound aircraft, the operational trial would be expanded to include northbound aircraft as well.  JCAB cannot immediately implement 10min separation without MNT.  The ODP system retrofit will have to be completed before JCAB can proceed.  JCAB will report status of the ODP retrofit at the IPACG/31 meeting.

Proposal of the downlink report forms to relay the turbulence information by CPDLC [FIT WP/03 (Presented by JCAB)]

At IPACG/29, the JCAB proposed the downlink report forms to relay the turbulence information by CPDLC to aircraft using FREE TEXT.  After the meeting, the FAA and the JCAB reviewed it, and the JCAB decided to propose the downlink report forms in FIT/17.  A primary objective of relaying the turbulence information by CPDLC is a quick and automatic transmission of the important turbulence information to all affected aircraft via down link messages.  The process has remained unchanged and JCAB has proposed to change the format to include the five (5) parameters stated in the paper.  FAA was in agreement with the format change and included information.

3.0	Conclusion

Mr. Maynard thanked everyone for their participation as it really expedited the work of the IPACG to have these bilateral discussions ahead of time.  The Providers Meeting officially closed at 1640 hours.  Two side bar meetings (AIDC v2.0 and v3.0; and SLOP) were conducted immediately afterwards at 1645 hours.