| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA and JCAB provided an update on the expansion of the Russian Routes. Further progress will be reported at IPACG/32. | May 2010 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | On 16 June 2009, JCAB ATMC and Anchorage ARTCC began utilizing ADS 50 NM longitudinal cross boundary separation between aircraft crossing the RJJJ and PAZN common boundary. | CLOSED |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/32. | May 2010 |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 in March 2007 within the Oakland FIR. JCAB introduced 30/30 in August 2008 in the Fukuoka FIR. FAA continues with the safety case analysis for the implementation of 30/30 in Anchorage FIR. FAA and JCAB agreed to develop a joint strategy for the seamless operational implementation of 30/30 within the Anchorage, Oakland and Fukuoka FIRs. Update to be provided to IPACG/32. | May 2010 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a report of their progress on the ADS-C Climb Descent Procedure (CDP) and ADS-B ITP testing. Update to be provided to IPACG/32. | May 2010 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | The FAA and JCAB have developed an Interface Control Document ( ICD) version 0.4. One issue still needs to be resolved and that is the FAA Security Requirements that apply to External Interfaces. FAA and JCAB will present the final ICD to the IPACG/32 meeting. | May 2010 |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC & Oakland ARTCC | FAA JCAB | FAA and JCAB continued to work on the introduction of Version 2. AIDC Version 2 was implemented in August 2009 between RJJJ-PAZN and RJJJ-KZAK. This item is now closed. | CLOSED |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA and JCAB provided information updates on this issue. JCAB will continue to study the potential application of this procedure within the Fukuoka FIR and provide an update to IPACG/32. | May 2010 |
| IP/26-2 | Shared Oceanic Performance Metrics | FAA JCAB | FAA/JCAB finalized the Shared Oceanic Performance Metric Data Exchange Guidance Document. Data is being collected and analyzed, and issues being resolved. Update to be provided at IPACG/32. | May 2010 |
| IP/27-1 | Australia – Japan UPR | JCAB FAA IATA | An operational trial started on 7 May 2009. FAA and JCAB agreed to extend the trial until 30 July 2010. An update to be provided at IPACG/32. | May 2010 |
| IP/27-2 | Japan – Hawaii UPR | JCAB FAA IATA | Operational trials have been concluded. UPRs have been made permanent. FAA and JCAB will continue to evaluate the need to publish PACOTS Tracks. An update to be provided at IPACG/32. | May 2010 |
| IP/27-3 | Implement AIDC Ver. 3 | JCAB FAA | FAA and JCAB agreed to a target implementation of March 2012. FAA and JCAB will continue to discuss progress and any problems that may occur. An update to be provided at IPACG/32. | May 2010 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB have implemented practice international teleconferences between JCAB and FAA service providers. JCAB is working to get ATMC facility managers involved in the telcons. These telcons were discussed as a means to better share information between providers and operators during emergency events. Maturity of these telcons will continue and an update will be provided at IPACG/32. | May 2010 |
| IP/28-3 | Flight Plan inconsistencies | IATA JCAB | JCAB provided an update showing significant improvement. FAA and JCAB agreed to close this issue. | CLOSED |
| IP/29-1 | Speed Variation | ICAO | The FAA presented a paper on proposed changes to ICAO Annex 2 which will be submitted to SASP. The meeting supported the changes. Update to be provided at IPACG/32. | May 2010 |
| IP/29-2 | UPR for Track J/K and H/I | FAA JCAB | Paper trials on Tracks J/K and H/I have been completed. FAA and JCAB agreed to proceed with an operational trial on H/I. Procedural discussions are ongoing. Update to be provided at IPACG/32. | May 2010 |
| IP/29-3 | UPR for Track 14/15 | FAA JCAB | Operational trials on Tracks 14/15 began on 24 September 2009. Update to be provided at IPACG/32. | May 2010 |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB presented a study on the impact of unrestricted UPRs. The FAA is working a similar modeling study within the Oakland and Anchorage FIRs. JCAB and FAA will continue the study on the possibility of extending UPRs to different PACOTS aircraft. FAA and JCAB will collaborate on their studies and report progress at IPACG/32. | May 2010 |
| IP/30-1 | Improve NOPAC Route efficiency | FAA JCAB | Investigate current constraints with routings to join NOPAC routes, review the current NOPAC route structure, and undertake a trial with airline support assessing the benefits that can be gained and the operational implications of a flexible route structure to replace the NOPAC routes. FAA is currently conducting a study to determine the benefits and impacts of flexing PACOTS routes further west into the NOPAC route system. Update to be provided at IPACG/32. | May 2010 |
| IP/30-2 | Improve Current UPR efficiencies | FAA JCAB | Investigate ways to minimize the operational requirements currently in place on many of the existing UPRs. JCAB and FAA discussed the current restrictions on existing UPR routes. It was agreed that no changes would be made at this time. We will continue to evaluate existing operational requirements. Update to be provided at IPACG/32. | May 2010 |
| IP/30-3 | Complete NOPAC Route realignment and waypoint changes. | JCAB | JCAB is studying the realignment of ATS routes for Narita International Airport (RJAA) and the relocation of three fixes on NOPAC routes to adjust lateral separation accordingly and maintain 50 NM separation between each route. This study is complete and the changes will be implemented on 17 December 2009. Update to be provided at IPACG/32. | December 2009 |
| IP/30-4 | Complete an Operational Trial to merge PACOTS Tracks C and D in the Oakland Oceanic FIR | FAA JCAB | Procedures development to merge PACOTS C and D in the Oakland Oceanic FIR is ongoing. The target date for an operational trial is January 2010. Update to be provided at IPACG/32. | May 2010 |
| IP/30-5 | Develop a Trial to forward significant AIREPS to other affected aircraft. | JCAB | JCAB will start the operational trial by March 2010. Status to be provided at IPACG/32. | May 2010 |
| IP/31-1 | Improve operational contingency procedures for significant events. | FAA JCAB | Present a proposal on procedures to be used in the event of a volcanic eruption or significant event that disrupts efficient ATC operations to the CPWG. Status to be provided at IPACG/32. | May 2010 |
| IP/31-2 | Designate significant events coordinators. | FAA JCAB | FAA and JCAB to determine and exchange point of contact information for coordination during significant events. Status to be provided at IPACG/32. | May 2010 |