## Slide 1: Activities of Regional Task Forces to Plan for Implementation of Amendment 1 to PANS-ATM, DOC 4444, 15th Edition (FP 2012) IP/20
Presented to: IPACG/32
Date: 10-14 May 2010

## Slide 2: Regional FPL 2012 Task Force Background
June 2008, ICAO issued Amendment 1 to DOC 4444 to be implemented by 15 November 2012
Changes affect ICAO FPL, related ATS messages and procedures
In accordance with guidance issued by ICAO in 2009, a number of ICAO regions have established task forces to develop transition plans
Task Force plans and initiatives should be coordinated widely among states and ANSPs so dates and procedures will be harmonized

## Slide 3: Regional FPL 2012 Task Force Transition Strategy
APAC ICAO FPL and ATS Messages Implementation Task Force
  phased transition strategy adopted for early transition of regional ANSPs, followed by a period for airspace users and third party providers to test and implement changes to flight planning systems
    Phase 1 (1 January to 31 March 2012) - ANSPs software delivery and internal testing
    Phase 2 (1 April to 30 June 2012) - ANSPs external testing and implementation
    Phase 3 (1 July to 15 November 2012) - Airspace users testing and implementation

## Slide 4: Regional FPL 2012 Task Force Transition Strategy
EUROCONTROL 2012 FPL Task Force
  expect to be ready by the Applicability Date; however, some do not plan changes for Amendment 1 as they plan to update flight data processing systems in the 2013/2014 timeframe
  2012 FPL TF implementation plan will allow users to file NEW in spring 2012
    EUROCONTOL will translate NEW to PRESENT, and only send PRESENT to member States and ANSPs until 12 November 2012

## Slide 5: Regional FPL 2012 Task Force Transition Strategy
CAR/SAM GREPECAS CNS/ATM/SG Project C3
  strategy harmonizes with dates and phases adopted by other ICAO regions
  CAR/SAM States and ANSPs will develop actions plans and provide implementation information to the CAR/SAM Regional Offices by November 2011

## Slide 6: Regional FPL 2012 Task Force Transition Strategy
Middle East ICAO New Flight Plan Format Study Group
  adopted a transition approach similar to those adopted in other regions

## Slide 7: Regional FPL 2012 Task Force Activities
FAA Activities
  provide guidance to filers online at the following URL: www.faa.gov/ato?k=fpl and on monthly telcons which discuss flight plan filing issues with user community
  developed briefing materials that provide overview of ICAO guidance and changes introduced by Amendment 1. These materials are available upon request to
        Diane Bodenhamer
        Manager, FAA Technical Performance Support
        diane.bodenhamer@faa.gov

## Slide 8: Thank you
Comments?
Questions?
Karen Chiodini Specialist, Oceanic & Offshore Operations karen.l.chiodini@faa.gov (202) 385-8931