THE THIRTY SECOND MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/32)

(Honolulu, Hawaii, USA, 10-14 May, 2010)

Agenda Item 5: Air Traffic Management (ATM) Issues

IMPLEMENT ROUTINE OPERATIONAL TELECONFERENCE (TELCONS)

BETWEEN JCAB ATMC AND FAA ATCSCC

(Presented Jointly by the Civil Aviation Bureau, Japan and Federal Aviation Administration)

SUMMARY

This Information Paper provides a status update regarding the development of operational teleconferences for Air Traffic Flow Management (ATFM) information to enhance the cooperation and coordination of ATM activities between the Civil Aviation Bureau, Japan (JCAB) and Federal Aviation Administration (FAA).

- Introduction

  - The JCAB and FAA continue to examine a teleconference process to enhance the cooperation and coordination of air traffic management (ATM) information, response and activity. This is a measured process which builds on the success of subsequent practice teleconferencing with an objective to ultimately involve air service providers and stakeholders collaborating on real-time ATFM information exchange.

  - The JCAB and FAA have continued to develop this phased implementation plan and have established a weekly practice international telcon which includes Anchorage and Oakland FAA Air Route Traffic Control Centers (ARTCCs).

- Discussion

  - Since March 11, 2009, the ATMC and ATCSCC have conducted monthly practice telcons. On November 20th 2009, weekly telcons were established every Friday and include Anchorage and Oakland Center. In January 2010 the starting time of telcon changed from 0045z to 0100z so that ATMC participants had additional time to gather information and prepare.

  - As of April, there have been twenty one practice telcons facilitated by ten assistant chief air traffic management officers and seven senior air traffic management officers from ATMC. From practicing these telcons, numerous items have been identified that have been added to enhance the information exchange on these telcons. ATMC participants are cognizant of English language interpretations and variations and are sensitive and attentive to understanding and properly communicating important information provided on this telcon. As additional ATMC officers began to participate, ATMC utilized a speakerphone to allow real time information sharing when two or more ATMC officers participated. This enabled additional staff at ATMC to take part and share information immediately. Since this equipment is recorded, it also allows staff in ATMC to review the telcon conversation for additional insight on this process.

  - ATMC identified that additional preparation would be necessary prior to a telcon when major events such as Typhoon, Eruption, Rockets, wide spread airspace constraint and large scale bad weather were involved. As such, ATMC and ATCSCC realized that they should identify, discuss and validate available information to ensure the relevancy and ability to enhance the exchange of information during these unusual situations.

  - During telcons, ATMC not only assigns a participant to facilitate and listen to the telcon, but also assigns additional support staff to document telcon comments and effectively disseminate the exchange of information. For these reasons, supervisors support this telcon with a minimum of two people, hence, this is why ATMC needs to increase the number of staff that have hands-on experience and have been able to acquire the skills necessary to facilitate this telcon. This increased experience will enable ATMC to manage human resources more flexibly.  Taking into consideration human resources and needs to transfer ATMC staff, ATMC proposes to continue this weekly practice telcon until July when staffing issues will allow additional participation. After July 2010, when staffing issues are resolved, it is planned that practice telcons would be held two or three times a week. This would promote the harmonized development of this telcon and manage human resource at ATMC.

  - The JCAB and FAA will continue to work together to progress Action Item 27-4 and will report the status to IPACG/33.

- Recommendations

  - The meeting is invited to note the information in this paper.