| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA and JCAB provided an update on the expansion of the Russian Routes. Further progress will be reported at IPACG/33. | November 2010 |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/33. | November 2010 |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 in March 2007 within the Oakland FIR. JCAB introduced 30/30 in August 2008 in the Fukuoka FIR. FAA continues with the safety case analysis for the implementation of 30/30 in Anchorage FIR. FAA and JCAB agreed to develop a joint strategy for the seamless operational implementation of 30/30 within the Anchorage, Oakland and Fukuoka FIRs. JCAB and FAA will work together to prepare an implementation plan. Update to be provided to IPACG/33. | November 2010 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a report of their progress on the ADS-C Climb Descent Procedure (CDP) and ADS-B ITP testing. Update to be provided to IPACG/33. | November 2010 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | The FAA and JCAB have developed an Interface Control Document (ICD) version 0.4. One issue still needs to be resolved and that is the FAA Security Requirements that apply to External Interfaces. FAA and JCAB finalized prior to the IPACG/32 meeting. Status on operational coordination to be provided at IPACG/33. | November 2010 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA and JCAB provided information updates on this issue. JCAB has completed the study of application of this procedure within the Fukuoka FIR. Update to be provided at IPACG/33. | November 2010 |
| IP/26-2 | Shared Oceanic Performance Metrics | FAA JCAB | FAA/JCAB finalized the Shared Oceanic Performance Metric Data Exchange Guidance Document. Data is being collected and analyzed, and issues being resolved. Update to be provided at IPACG/32. JCAB and FAA resolved issues prior to IPACG/32. | CLOSED |
| IP/27-1 | Australia – Japan UPR | JCAB FAA IATA | An operational trial started on 7 May 2009. FAA and JCAB agreed to extend the trial until 30 July 2010. An update to be provided at IPACG/33. | November 2010 |
| IP/27-2 | Japan – Hawaii UPR | JCAB FAA IATA | Operational trials have been concluded. UPRs have been made permanent. FAA and JCAB will continue to evaluate the need to publish PACOTS Tracks. Trials are currently operational. | CLOSED |
| IP/27-3 | Implement AIDC Ver. 3 | JCAB FAA | FAA and JCAB agreed to continue AIDC version 3, TCP/IP, and flight plan activities with an implementation after 2012. FAA and JCAB will continue to discuss progress and any problems that may occur. An update to be provided at IPACG/33. | November 2010 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB have implemented practice international teleconferences between JCAB and FAA service providers. JCAB is working to get ATMC facility managers involved in the telcons. These telcons were discussed as a means to better share information between providers and operators during emergency events. Maturity of these telcons will continue and an update will be provided at IPACG/33. | November 2010 |
| IP/29-1 | Speed Variation | JCAB FAA | The FAA presented a paper on proposed changes to ICAO Annex 2 which will be submitted to SASP. The meeting supported the changes. SASP changes were not in line with IPACG recommendations. Agree to draft a letter to ICAO stating the IPACG operational and safety concerns with the proposed revised wording to ICAO Annex 2 paragraph 3.6.2.2 d) and to include the rationale for the wording “first speed entry in flight plan form Item 15”. IPACG will send proposed changes to SASP again and follow-up in States’ responses to the change. Update to be provided at IPACG/33. | November 2010 |
| IP/29-2 | UPR for Track J/K and H/I | FAA JCAB | Paper trials on Tracks J/K and H/I have been completed. FAA and JCAB agreed to proceed with an operational trial on H/I. Procedural discussions are ongoing. FAA and JCAB to study potential operational trial dates. Update to be provided at IPACG/33. | November 2010 |
| IP/29-3 | UPR for Track 14/15 | FAA JCAB | Operational trials on Tracks 14/15 began on 24 September 2009. Update to be provided at IPACG/33. | November 2010 |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB presented a study on the impact of unrestricted UPRs. The FAA is working a similar modeling study within the Oakland and Anchorage FIRs. JCAB and FAA will continue the study on the possibility of extending UPRs to different PACOTS aircraft. FAA and JCAB will collaborate on their studies and report progress at IPACG/33. | November 2010 |
| IP/30-1 | Improve NOPAC Route efficiency | FAA JCAB | Investigate current constraints with routings to join NOPAC routes, review the current NOPAC route structure, and undertake a trial with airline support assessing the benefits that can be gained and the operational implications of a flexible route structure to replace the NOPAC routes. FAA is currently conducting a study to determine the benefits and impacts of flexing PACOTS routes further west into the NOPAC route system. ANSPs will study the potential procedures to utilize appropriate altitudes for direction of flight during specific time periods to improve the efficiency of aircraft joining NOPAC Routes. Update to be provided at IPACG/33. | November 2010 |
| IP/30-2 | Improve Current UPR efficiencies | FAA JCAB | Investigate ways to minimize the operational requirements currently in place on many of the existing UPRs. JCAB and FAA discussed the current restrictions on existing UPR routes. It was agreed that no changes would be made at this time. We will continue to evaluate existing operational requirements. Update to be provided at IPACG/33. | November 2010 |
| IP/30-3 | Complete NOPAC Route realignment and waypoint changes. | JCAB | JCAB is studying the realignment of ATS routes for Narita International Airport (RJAA) and the relocation of three fixes on NOPAC routes to adjust lateral separation accordingly and maintain 50 NM separation between each route. This study was completed, and the changes implemented on 17 December 2009. Update provided at IPACG/32. | December 2009 CLOSED |
| IP/30-4 | Complete an Operational Trial to merge PACOTS Tracks C and D in the Oakland Oceanic FIR | FAA JCAB | Procedures development to merge PACOTS C and D in the Oakland Oceanic FIR is ongoing. The target date for an operational trial is January 2010. Operational implementation begun on 17 May 2010. | November 2010 CLOSED |
| IP/30-5 | Develop a Trial to forward significant AIREPS to other affected aircraft. | JCAB | JCAB will start the operational trial by March 2010. Status to be provided at IPACG/33. | November 2010 |
| IP/31-1 | Improve operational contingency procedures for significant events. | FAA JCAB | Present a proposal on procedures to be used in the event of a volcanic eruption or significant event that disrupts efficient ATC operations to the CPWG. Status to be provided at IPACG/33. | November 2010 |
| IP/31-2 | Designate significant events coordinators. | FAA JCAB | FAA and JCAB to determine and exchange point of contact information for coordination during significant events. Identify POCs and use ops telcons to coordinate these types of instances. JCAB agrees that telcons are the accepted method for coordination. JCAB and ZOA provided POCs. (ZAN POC TBD). Status to be provided at IPACG/33. | May 2010 |
| IP/32-1 | On-line Track Advisory | FAA | ZOA plans to study the implementation of On-line Track Advisory. Status to be provided at IPACG/33. | November 2010 |
| IP/32-2 | UPR for Track 1 | JCAB FAA | Paper trial for Track 1 in June and Nov. 2010. Status to be provided at IPACG/33. | November 2010 |
| IP/32-3 | PACOTS Track 3 UPRs | JCAB FAA | Investigate possibility after evaluation of the Track 14 and 15 UPRs is completed. Status to be provided at IPACG/33. | November 2010 |
| IP/32-4 | Restriction of H/I, J/K and Tracks 14 and 15 | IATA JCAB | A fix over between Naha and Taipei outside of radar coverage. Japan will continue discussions with Taipei to move BOGUS further north into radar coverage. Requested IATA to contact Taipei. Status to be provided at IPACG/33. | November 2010 |
| IP/32-5 | Global ICD | JCAB FAA | JCAB and the FAA will review the draft Global ICD document and send comments and provide members for the ad hoc working group by 31 July 2010. Status to be provided at IPACG/33. | November 2010 |
| IP/32-6 | Satellite and datalink availability | JCAB FAA IATA | FIT Co-chairs and IATA to discuss what can be done/needs to be done to help move this issue as operational benefits are being held up. Momentum has slowed since ICAO meetings. Status to be provided at IPACG/33. | November 2010 |
| IP/32-7 | ATFM in Japan | IATA JCAB | JCAB and IATA to schedule a meeting on ATFM with AOCs as a first step to determining forum for such discussions. Status to be provided at IPACG/33. | November 2010 |
| IP/32-8 | West bound UPRs | JCAB FAA | JCAB and FAA to study potential west bound UPRs, and discuss possible implementation dates at IPACG/33. | November 2010 |