| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA and JCAB provided an update on the expansion of the Russian Routes. Further progress will be reported at IPACG/33. | CLOSED |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/33. Is this in GOLD 4.7.5.2? | CLOSED |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 in March 2007 within the Oakland FIR. JCAB introduced 30/30 in August 2008 in the Fukuoka FIR. FAA continues with the safety case analysis for the implementation of 30/30 in Anchorage FIR and planning operational trials on targets of opportunity in 2011. FAA and JCAB have a tentative plan to begin 30/30 cross boundary between Oakland and Fukuoka starting in May 2011. JCAB and FAA will work together to prepare an implementation plan. Update to be provided to IPACG/34. | May 2011 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a report of their progress on the ADS-C Climb Descent Procedure (CDP) and ADS-B ITP testing. ADS-C CDP Operational Trial to start 15 February 2011. Update to be provided to IPACG/34. . | May 2011 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | The FAA and JCAB have developed an Interface Control Document (ICD) version 0.4. FAA and JCAB will continue to investigate options for the establishment of the ATFM data exchange and report status at IPACG/34. | May 2011 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA and JCAB provided information updates on this issue. JCAB in process of coordinating a doc 7030 amendment for Fukuoka FIR with ICAO. FAA is completing the safety case for ZAN and plans to submit doc 7030 amendment to ICAO in 2nd Qtr CY2011. Update to be provided at IPACG/34. | May 2011 |
| IP/27-1 | Australia – Japan UPR | JCAB FAA IATA | An operational trial started on 7 May 2009. FAA and JCAB agreed to extend the trial until 30 July 2010. An update to be provided at IPACG/33. | CLOSED |
| IP/27-3 | Implement AIDC Ver. 3 | JCAB FAA | FAA and JCAB agreed to continue AIDC version 3, TCP/IP, and flight plan activities with an implementation after 2012. FAA and JCAB will continue to discuss progress and any problems that may occur. An update to be provided at IPACG/34, as appropriate. | May 2011 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB have implemented practice international teleconferences between JCAB and FAA service providers. JCAB is working to get ATMC facility managers involved in the telcons. These telcons were discussed as a means to better share information between providers and operators during emergency events. Maturity of these telcons will continue and an update will be provided at IPACG/34. | May 2011 |
| IP/29-1 | Speed Variation | JCAB FAA | The FAA presented a paper on proposed changes to ICAO Annex 2 which will be submitted to SASP. The meeting supported the changes. SASP changes were not in line with IPACG recommendations. IPACG will continue to monitor this issue as it still has operational and safety concerns with the proposed revised wording to ICAO Annex 2 paragraph 3.6.2.2 d) and to include the rationale for the wording “first speed entry in flight plan form Item 15”. Update to be provided at IPACG/34. | May 2011 |
| IP/29-2 | UPR for Track J/K and H/I | FAA JCAB | Paper trials on Tracks J/K and H/I have been completed. FAA and JCAB agreed to proceed with an operational trial on H/I. Procedural discussions are ongoing. FAA and JCAB to study potential operational trial dates. Update to be provided at IPACG/33. | CLOSED |
| IP/29-3 | UPR for Track 14/15 | FAA JCAB | Operational trials on Tracks 14/15 began on 24 September 2009. Update to be provided at IPACG/33. | CLOSED |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB and FAA presented studies on the impact of unrestricted UPRs. FAA and JCAB will collaborate on their studies and report progress at IPACG/34. | May 2011 |
| IP/30-1 | Improve NOPAC Route efficiency | FAA JCAB | Investigate current constraints with routings to join NOPAC routes, review the current NOPAC route structure, and undertake a trial with airline support assessing the benefits that can be gained and the operational implications of a flexible route structure to replace the NOPAC routes. FAA is currently conducting a study to determine the benefits and impacts of flexing PACOTS routes further west into the NOPAC route system. ANSPs will study the potential procedures to utilize appropriate altitudes for direction of flight during specific time periods to improve the efficiency of aircraft joining NOPAC Routes. Update to be provided at IPACG/33. | CLOSED |
| IP/30-2 | Improve Current UPR efficiencies | FAA JCAB | Investigate ways to minimize the operational requirements currently in place on many of the existing UPRs. JCAB and FAA discussed the current restrictions on existing UPR routes. It was agreed that no changes would be made at this time. We will continue to evaluate existing operational requirements. Update to be provided at IPACG/33. | CLOSED |
| IP/30-5 | Develop a Trial to forward significant AIREPS to other affected aircraft. | JCAB | JCAB will continue the operational trial and report status at IPACG/34. | May 2011 |
| IP/31-1 | Improve operational contingency procedures for significant events. | FAA JCAB | FAA and JCAB will continue to coordinate procedures to be used in the event of a volcanic eruption or significant event that disrupts efficient ATC operations. Status to be provided at IPACG/34. | May 2011 |
| IP/31-2 | Designate significant events coordinators. | FAA JCAB | FAA and JCAB to determine and exchange point of contact information for coordination during significant events. Identify POCs and use ops telcons to coordinate these types of instances. JCAB agrees that telcons are the accepted method for coordination. JCAB and ZOA provided POCs. (ZAN POC TBD). Status to be provided at IPACG/33. | CLOSED |
| IP/32-1 | On-line Track Advisory | FAA | FAA provided the status of moving DOTS Plus Online from CSSI to the FAA. | CLOSED |
| IP/32-2 | UPR for Track 1 | JCAB FAA | Paper trial for Track 1 completed in June 2010. Track 1 paper trial for November 2010 on schedule. Status to be provided at IPACG/34. | May 2011 |
| IP/32-3 | PACOTS Track 3 UPRs | JCAB FAA | Track 3 paper trial scheduled for January 2011. Will review results in consideration with Track 14 and 15 UPRs. Status to be provided at IPACG/34. | May 2011 |
| IP/32-4 | Restriction of H/I, J/K and Tracks 14 and 15 | IATA JCAB | A fix over between Naha and Taipei outside of radar coverage. Japan will continue discussions with Taipei to move BOGUS further north into radar coverage. Requested IATA to contact Taipei. Status to be provided at IPACG/34. | May 2011 |
| IP/32-5 | PAN Regional ICD for (oceanic) AIDC | JCAB FAA | JCAB and the FAA will continue review of the draft PAN Regional ICD document and coordinate comments. Status to be provided at IPACG/34. | May 2011 |
| IP/32-6 | Satellite and datalink availability | JCAB FAA IATA | FIT Co-chairs and IATA to discuss what can be done/needs to be done to help move this issue as operational benefits are being held up. Momentum has slowed since ICAO meetings. Status to be provided at IPACG/33. | CLOSED |
| IP/32-7 | ATFM in Japan | IATA JCAB | JCAB and IATA to schedule a meeting on ATFM with AOCs as a first step to determining forum for such discussions. Status to be provided at IPACG/33. | CLOSED |
| IP/32-8 | West bound UPRs | JCAB FAA | JCAB and FAA to study potential west bound UPRs. H/I operational trials ongoing. E/F paper trials scheduled for July 2011. Updates to be provided at IPACG/34. | May 2011 |
| IP/33-1 | Track J/K UPRs | JCAB FAA | Operational trials scheduled to start in June 2011 on Track K. Status to be provided at IPACG/34. | May 2011 |
| IP/33-2 | West bound DARPs initiated within the Oakland FIR | FAA JCAB | Limited operational DARP trials using west bound aircraft (Hawaii to Narita/Kansai) scheduled to begin around April 2011. | May 2011 |