|  | Capacity Enhancement/Action Required | Action with | Action Due | Date Completed |
| --- | --- | --- | --- | --- |
|  | Implement Reduced Vertical Separation |  |  |  |
|  | Implement RVSM FL290-410 | FAA/JCAB |  | 5 Oct 2000 |
|  | # Implement 50NM Lateral Separation |  |  |  |
|  | # Implement on NOPAC routes/transitions | FAA/JCAB |  | 3 Dec 1998 |
|  | # Implement on CENPAC PACOTS | FAA/JCAB |  | 3 Dec 1998 |
|  | # Implement on CEP Tracks | FAA |  | 24 Feb 2000 |
|  | # Implement on Japan/Hawaii PACOTS (Generate tracks at 50NM separation) | Oakland ARTCC ATFMC Japan |  | 3 Oct 2002 |
|  | # Implement 50NM Longitudinal Separation |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA |  | 20 April 2004 |
|  | Replace CPDLC waypoint reporting with ADS waypoint/periodic reporting within Fukuoka FIR | JCAB |  | 14 February 2008 |
|  | Replace CPDLC waypoint reporting with ADS waypoint/periodic reporting within Anchorage FIR | # FAA |  | 1 March 2007 |
|  | Replace CPDLC waypoint reporting with ADS waypoint/periodic reporting within Oakland FIR | # FAA |  | 17 October 2005 |
|  | # Implement for step climb/descent in Tokyo FIR | JCAB |  | 11 April 2005 |
|  | # Implement for climb/descent in Anchorage FIR | FAA |  | 20 October 2008 |
|  | # Implement for climb/descent in Oakland FIR | FAA |  | 17 October 2005 |
|  | # Implement for cruise in Fukuoka FIR | JCAB |  | 6 July 2006 |
|  | # Implement for cruise in Anchorage FIR | FAA |  | 20 October 2008 |
|  | # Implement for cruise in Oakland FIR | FAA |  | 17 October 2005 |
|  | # Implement 30NM Lateral Separation |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA |  | 20 April 2004 |
|  | # Apply in limited NOPAC/CENPAC airspace in Fukuoka FIR | JCAB |  | 28 August 2008 |
|  | # Apply2 in limited NOPAC/CENPAC airspace in Anchorage FIR | FAA | 4th Qtr 2011 |  |
|  | # Apply2 in limited NOPAC/CENPAC airspace in Oakland FIR | FAA |  | 13 March 2007 |
|  | # Apply in all NOPAC/CENPAC airspace of Oakland FIR | FAA |  | 7 June 2007 |
|  | # Apply in all NOPAC/CENPAC airspace of Anchorage FIR | FAA | TBD |  |
|  | # Apply in all NOPAC/CENPAC airspace of Fukuoka FIR | JCAB |  | 28 August 2008 |
|  | # Implement 30NM Longitudinal Separation |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA |  | 20 April 2004 |
|  | # Apply in limited NOPAC/CENPAC airspace of Fukuoka FIR | JCAB |  | 28 August 2008 |
|  | # Apply in limited NOPAC/CENPAC airspace of Anchorage Oceanic FIR | FAA | 4th Qtr 2011 |  |
|  | # Apply in limited NOPAC/CENPAC airspace of Oakland Oceanic FIR | FAA |  | 13 March 2007 |
|  | # Apply in all NOPAC/CENPAC airspace of Oakland FIR | FAA |  | 7 June 2007 |
|  | # Apply in all NOPAC/CENPAC airspace of Anchorage Oceanic FIR | FAA | TBD |  |
|  | # Apply in all NOPAC/CENPAC airspace of Fukuoka FIR | JCAB |  | 28 August 2008 |
|  | # Apply 10 Minute Without MNT |  |  |  |
|  | # Apply in Oakland FIR | FAA |  | February 2005 |
|  | # Apply in Anchorage FIR | FAA | 4th Qtr 2011 (ICAO approval) | Trial started May 2009 |
|  | # Apply in Fukuoka FIR | JCAB | 4th Qtr 2011 (ICAO approval) | Trial started November 2010 |
|  | Implement Tracks 14/15 HKG/TPE to/from LAX/SFO |  |  | 7 Sep 2001 |
|  | Implement DARPS |  |  |  |
|  | # Limited implementation on Tracks 14/15 | Oakland ARTCC |  | May 2009 |
|  | # Conduct trials | Oakland ARTCC |  | May 2009 |
|  | # Eastbound Implementation in NOPAC | Anchorage ARTCC |  | March 2006 |
|  | # Westbound Implementation in NOPAC | Anchorage ARTCC | TBD |  |
|  | # Eastbound Implementation in CENPAC | Oakland ARTCC |  | May 2009 (Tracks 2-15) |
|  | # Westbound Implementation in CENPAC | Oakland ARTCC | TBD |  |
|  | # Westbound Implementation Hawaii to Japan | JCAB/FAA |  | April 2011 |
|  | # Eastbound Implementation Japan to Hawaii | FAA |  | April 2011 |
|  | # Eastbound Implementation in CENPAC/NOPAC | JCAB | TBD |  |
|  | # Westbound Implementation in CENPAC/NOPAC | JCAB | TBD | April 2011 trial |
|  | # Implementation in all NOPAC/CENPAC airspace |  | TBD |  |
|  | # Complete study | JCAB |  | 19 Apr 2002 |
|  | # Implement UPRs |  |  |  |
|  | # New Zealand/New Caledonia, Japan | FAA/JCAB |  | 19 July 2007 |
|  | # KLAX/KSFO-South Pacific | FAA |  | December 2000 |
|  | # Hawaii - South Pacific | FAA |  | November 2006 |
|  | # California/Vancouver to RTE | FAA |  | February 2008 |
|  | # Asia - Hawaii | FAA/JCAB |  | 11 August 2008 |
|  | # RJAA – Oceania | FAA/JCAB |  | 4 June 2009 (trial) |
|  | # Track 14 and 15 Aircraft | FAA/JCAB |  | Sept. 2009 |
|  | # Track K Aircraft | FAA/JCAB |  | May 5, 2011 (trial) |
|  | # Track H and I Aircraft | FAA/JCAB |  | April 8, 2010 |
|  | # Track 1 Aircraft | FAA/JCAB | June 30, 2011 (trial) |  |
|  | # Track E and F Aircraft | FAA/JCAB | July 2011 (paper trial) |  |
|  | # Track C and D | FAA/JCAB | TBD |  |
|  | # Track 3 | FAA/JCAB | June 2011 (paper trial) |  |

Implementation of 50NM longitudinal separation will not be exclusionary

“Apply” means that the air traffic controller may apply this separation standard on one or more tracks, or between two or more aircraft that are suitably equipped.