Summary of Side Bar Discussions

Thirty-Fourth Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

(IPACG/34)

23-27 May 2011

Waikiki, Hawaii

Monday, 23 May 2011

Side bar:  ATFM Data Exchange

Participants:

JCAB:  Mr. Shoichi Kosugi, Mr. Tetsuya Ueda, Mr. TakashiImuta and Mr. Kimihiko Ito

FAA:  Mr. Tim McHale and Mr. David Burkholder

Interpreter: Ms. Reiko Kurachi

1.	FAA and JCAB reviewed two options that were identified in the IPACG/33 sidebar for the exchange of ATFM data:

Option 1 – Two (2) leased lines to handle data exchange (as per interface control document)

Option 2 - Utilization of existing circuits on AMHS or AIDC

1.1	Discussions on option 1 revealed that two leased lines were not needed and that only one bidirectional line would be required to handle data exchange. The original reason for the second line was to support a redundant FAA back-up facility.  That FAA back-up facility is not operational; hence, a second line is not necessary at this time.

1.2	Since IPACG/33, the FAA and JCAB have continued to investigate options to establish this connection.  The FAA utilizes internet VPN whenever possible to reduce costs.  JCAB previously stated that internal information security policy does not allow JCAB to accept an internet VPN connection, and thus it needs to be a leased line connection.  This decision was based on the assumption that the connection would be from the FAA server to the JCAB server (passing through each firewall).

1.3	Related to the establishment of a leased-line connection, JCAB has stated that it would assume the cost of this initial leased line.  However, at IPACG/34 JCAB reported that this was a misunderstanding and a cost-share relationship would be needed to establish this leased line connection.  Initial determination was that neither the FAA nor JCAB have funding right now to establish a leased line independently.

1.4	Discussions then centered on option 2.  JCAB investigated this option after IPACG/33 and confirmed that on its end, it will be very difficult to use existing circuits on either AMHS or AIDC. This option was determined to be unsustainable and eliminated as an option.

1.5	Therefore, it was noted that the FAA and JCAB need to reconsider existing solutions to establish the ATFM data exchange communication line, and continue to think about new solutions to allow this project to move forward.

2.	FAA noted that the original determination involved connections between the FAA server and JCAB server.  It has been identified that direct internet VPN connections from “server to server” are prohibited by both FAA and JCAB information security protocols/policy.

2.1	The group then focused its attention to the “firewall to firewall” component of the proposed connection.  In this scenario, FAA uses a secure connection from the FAA server to the FAA firewall to manage security issues and thus allow use of an internet VPN.  Discussions focused on whether JCAB security protocol would permit the use of an internet VPN outside the JCAB firewall.  If this is possible, it would allow both FAA and JCAB to independently manage the connections between their respective servers and firewalls according to their specific security protocol requirements, while allowing the use of an internet VPN connection between the firewalls.  This would eliminate costs associated with a leased VPN line.

2.2	JCAB needs to discuss with the JCAB information security office to verify that protections are in place to prevent possible intrusions to JCAB networks in the instance that an internet VPN is accepted up to the JCAB firewall.  If the decision is favorable, JCAB would then need to investigate the purchase and installation of a DNS server that is required to manage the IP addressing.  JCAB would also need to possibly reinforce firewall protocols, develop software changes to modify the network structure, install a DNS server and obtain budget approval to accomplish all of this.

2.4	FAA asked for an approximate time line for implementation, if in fact the JCAB received approval and budget to move forward with the internet VPN option.  JCAB stated that it needed to coordinate all of this with its Internet Connections Group as well as its Leased-line Group, and that it may take up to three (3) years or more to complete.

2.5	Based on another possible 3 years of coordination without initiating the actual data exchange, the FAA stated that it would be a good idea to continue to investigate options to establish a leased-line connection as an interim solution until the internet VPN firewall to firewall connection could be established.  Three (3) options should be looked at:

- JCAB to contract a single leased line with a Japanese telecommunications company and then bill the FAA for 50 percent of the total costs (start-up and monthly).  This option will require an Appendix agreement under the MOA as it will entail the exchange of money between the FAA and JCAB.

- FAA to contract a single leased line with a U.S. telecommunications company and then bill the JCAB for 50 percent of the total costs (start-up and monthly).  This option will require an Appendix agreement under the MOA as it will entail the exchange of money between the FAA and JCAB.

- Follow examples provided by the FAA in cross border communications with Canada and Mexico, whereby both the FAA and JCAB would independently establish a connection (either internet VPN or leased line) to a common International Border Point (IBP).  This option requires no billing or exchange of money and simply needs a new Appendix agreement to detail the responsibilities of both parties.

3.	Both JCAB and FAA agreed to start gathering information on these options and discuss information security protocol/policy with regard to the possible establishment of the firewall to firewall internet VPN connection.

3.1	Specific actions are as follows:

3.1.1	JCAB to determine if JCAB information security protocol/policy would permit the use of an internet VPN connection between the FAA firewall and JCAB firewall.

3.1.2	If possible, then JCAB to determine steps and approximate timeline to obtain budget, purchase DNS server, update security protocol, etc. to establish the firewall to firewall internet VPN connection.

3.1.3	JCAB to validate its cost estimate for establishing the entire leased line connection and provide to FAA.

3.1.4	FAA to obtain a cost estimate for establishing the entire leased line connection and provide to JCAB.

3.1.5	Both FAA and JCAB to ask their respective telecommunications company about the options and associated costs to establish independent connections to an IBP.

3.2	POCs for this project are confirmed, as below;

FAA:  	Mr. Barry Davis

JCAB:  Mr. Shoichi Kosugi (kosugi-s07vf@mlit.go.jp)

3.3	Stakeholders for this project that should be included in email messages surrounding this issue and project include;

Mr. David Burkholder

Mr. Tim McHale

Mr. Takayuki Harada (harada-t2en@mlit.go.jp)

Mr. Shinji Nakamura (nakamura-s2ge@mlit.go.jp)

Mr. Kimihiko Ito (itou-k2rz@mlit.go.jp)

Tuesday, 24 May 2011

Sidebar:	Testing with new JCAB AIDC Server

OC21 Modifications for AIDC 3.0

Participants:	JCAB: Shoichi Kosugi, Hiroshi Fujita, Tetsuya Ueda, Takashi Imuta

FAA: Ron Boyle, Julia Fuller, Dennis Addison

This sidebar was a follow on discussion to IP22, (JCAB) AIDC system update and WP02, (FAA) Ocean21 Modifications for AIDC 3.0 and the sharing of AIRAC data.

- JCAB presented a new front loaded schedule, for testing of their new AIDC server. JCAB requests to execute Modem connectivity test and Functional validation test between FAA technical center and JCAB (SDECC) in October and November 2011.

  - In January 2012, JCAB requests to execute AIDC connectivity tests between Fukuoka ATMC and both ZAN and ZOA ARTCC’s.

  - The connectivity test between the three facilities will be conducted during low traffic periods and will last approximately 30 minutes. MIS messages will be exchanged between the sites. For the FAA, this testing will take place with the operational system but we do not anticipate any issues with this since no changes are required on our end.

- JCAB will be ready to begin ICAO 2012 Flight Plan testing with the FAA Technical Center in July 2012. JCAB expects to have their ICAO 2012 software development completed in March 2012. If possible testing can begin prior to July. JCAB and FAA should double check the conversion tables being used for ICAO 2012 for the most up to date information.

- Discussion took place over the FAA design for FAN/FCN messaging with AIDC 3.0. There is still some confusion as to whether or not the FAA design for retaining existing functionality for CPDLC log on via ACARS will work with the Fukuoka ODP system. The FAA will provide a more detailed description of our design proposal to SDECC.

  - Both the Ocean 21 and the ODP automation systems will be able to either process or ignore the new optional position information element in the FAN message.

  - Both the Ocean21 and the ODP automation systems will exchange Application Status Monitor messages. The response to an ASM message will be a LAM. The three facilities will work to fine tune the timing of the sending of these messages so that there is a small offset in the sending/receiving of these messages.

- The three sites will work on a process by which to share AIRAC data prior to the implementation date. Hopefully, 10 days prior if the data is available. JCAB shared the web site address for their Aeronautical Information Service Center (AIS Japan)

- Outcome of the Sidebar

  - Ron Boyle will coordinate the new JCAB test schedule with the FAA Technical Center.

  - Ron Boyle will provide a more detailed description of the FAA design proposal for retaining existing CPDLC log on functionality in case of a ground-ground failure while utilizing the new FAN/FCN message exchange.

  - All FAA correspondence with JCAB SDECC will include Yukie Yasuda.

Julia Fuller will lead the effort for AIRAC data sharing. All three sites will provide examples of the way in which they receive the data.