| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 in March 2007 within the Oakland FIR. JCAB introduced 30/30 in August 2008 in the Fukuoka FIR. FAA continues with the safety case analysis for the implementation of 30/30 in Anchorage FIR and planning operational trials on targets of opportunity in 2011. FAA and JCAB have implemented a trial for 30/30 cross boundary between Oakland and Fukuoka starting on May 23, 2011. Update to be provided to IPACG/36. | May 2012 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a report of their progress on the ADS-C Climb Descent Procedure (CDP) and ADS-B ITP testing. ADS-C CDP Operational Trial started 15 February 2011. ADS-B ITP Operational Trial started 15 August 2011. Update to be provided to IPACG/36. | May 2012 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | The FAA and JCAB have developed an Interface Control Document (ICD) version 0.4. FAA and JCAB will continue to investigate options for the establishment of the ATFM data exchange and report status at IPACG/36. | May 2012 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA and JCAB provided information updates on this issue. JCAB submitted a doc 7030 amendment for Fukuoka FIR with ICAO. FAA completed the safety case for ZAN and has submitted a doc 7030 amendment to ICAO in June 2011. Update to be provided at IPACG/36. | Dec 2011 |
| IP/27-3 | Implement AIDC Ver. 3 | JCAB FAA | FAA and JCAB agreed to continue AIDC version 3 and flight plan activities with an implementation after 2012. FAA and JCAB will continue to discuss progress and any problems that may occur. An update to be provided at IPACG/36, as appropriate. | May 2012 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB have implemented practice international teleconferences between JCAB and FAA service providers. JCAB is working to get ATMC facility managers involved in the telcons. These telcons were discussed as a means to better share information between providers and operators during emergency events. Maturity of these telcons will continue and an update will be provided at IPACG/36. | May 2012 |
| IP/29-1 | Speed Variation | JCAB FAA | IPACG will continue to monitor this issue as it still has operational and safety concerns with the proposed revised wording to ICAO Annex 2 paragraph 3.6.2.2 d) and to include the rationale for the wording “first speed entry in flight plan form Item 15”. FAA has submitted a doc 7030 change to ICAO BKK related to this issue. FAA to provide an update at IPACG/36. | May 2012 |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB and FAA presented studies on the impact of unrestricted UPRs. FAA and JCAB will collaborate on their studies and report progress at IPACG/36. | May 2012 |
| IP/30-5 | Develop a Trial to forward significant AIREPS to other affected aircraft. | JCAB | JCAB will continue the operational trial and report status at IPACG/36. | May 2012 |
| IP/31-1 | Improve operational contingency procedures for significant events. | FAA JCAB | FAA and JCAB will continue to coordinate procedures to be used in the event of a volcanic eruption or significant event that disrupts efficient ATC operations. Status to be provided at IPACG/35. | CLOSED |
| IP/32-2 | UPR for Track 1 | JCAB FAA | Paper trial for Track 1 completed in June 2010. Track 1 paper trial completed in November 2010. Operational trial ongoing. | CLOSED |
| IP/32-3 | PACOTS Track 3 UPRs | JCAB FAA | Track 3 paper trial completed in January 2011. Second paper trial completed in June 2011. Target date for operational trial is 9 February 2012. Status to be provided at IPACG/36. | May 2012 |
| IP/32-4 | Restriction of H/I, J/K and Tracks 14 and 15 | IATA JCAB | A fix over between Naha and Taipei outside of radar coverage. JCAB coordinated with Taipei to move BOGUS further north into radar coverage (Naha ACC) as of August 25, 2011. | CLOSED |
| IP/32-5 | PAN Regional ICD for (oceanic) AIDC | JCAB FAA | JCAB and the FAA will continue review of the draft PAN Regional ICD document and coordinate comments. Status to be provided at IPACG/36. | May 2012 |
| IP/32-8 | West bound UPRs (H/I) | JCAB FAA | JCAB and FAA to study potential west bound UPRs. H/I in full operational use as of August 2011. | CLOSED |
| IP/33-1 | Track K UPRs | JCAB FAA | Operational trials started on May 5, 2011 on Track K. | CLOSED |
| IP/33-2 | West bound DARPs initiated within the Oakland FIR | FAA JCAB | Limited operational DARP trials using west bound aircraft (Hawaii to Narita) commenced on April 30, 2011. FAA and JCAB continue to investigate expansion to additional city pairs. Update to be provided at IPACG/36. | May 2012 |
| IP/34-1 | 30/30 cross boundary data | FAA JCAB | FAA and JCAB analyzed the frequency of 30/30 cross boundary operations and reported at IPACG/35. | CLOSED |
| IP/35-1 | West bound UPRs (E/F) | JCAB FAA | JCAB and FAA to study potential west bound UPRs. E/F paper trials scheduled for November 2011. Update to be provided at IPACG/36. | May 2012 |
| IP/35-2 | RNP4 and FANS 1/A Equipage | JCAB FAA | JCAB and FAA to work together to promote increased RNP4 and FANS 1/A equipage in the Pacific. Update to be provided at IPACG/36. | May 2012 |