THE THIRTY-FIFTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/35)

(Sapporo, Hokkaido, Japan, 7-11 November 2011)

Agenda Item 2:  Report on Relevant Outcomes from Other Meetings

Update on the Status of the Pacific Project

(Presented by the Federal Aviation Administration)

SUMMARY

This information paper presents an update on the outcome of the first meeting of the Pacific Project Team which was convened during the Eleventh Meeting of the Cross Polar Trans East Air Traffic Management Providers Working Group (CPWG/11) in St Petersburg, Russia on 6 June 2011, and the work currently underway in support of the Pacific Project.

- Introduction

  - The International Air Transport Association (IATA) first presented a proposal to establish the Pacific Project at IPACG/31 in October 2009.  This was subsequently presented to the Eighth Meeting of the Cross Polar Trans East Air Traffic Management Providers Working Group (CPWG/8) in December 2009 as a means to further enhance operations between North America and Asia.

  - The initial objectives for the Pacific Project were clear: “User Preferred Routes (UPR) as the primary means of navigation”.  But IATA also acknowledged that the end result was not yet defined and would be developed as part of the initial project scoping.  For example, a combination of UPR and organized flex tracks would be an acceptable compromise provided that it supported maximum available efficiencies for all stakeholders.

  - The Third Meeting of the Trans-Regional Airspace and Supporting ATM Systems Steering Group (TRASAS/3) held in Paris on 19-20 October 2010 issued the following conclusion:

  - TRASAS Conclusion 03/03 – Proposal to include “Pacific Project” to the CPWG work programme

  - That, the Cross Polar Trans-East Air Traffic Management Providers’ Working Group (CPWG) be invited to include the “Pacific Project” into its work programme.

  - During the subsequent meeting of the CPWG held 2-4 November 2010:

The ANSPs agreed to add the Pacific Project to the CPWG Work program.  It was further agreed that the project would be managed within the CPWG.  Representatives would meet separately but in conjunction with the CPWG and the actions would be tracked by the CPWG.  It was further agreed that the CPWG terms of reference would be amended to include the project.

  - This paper provides information on the outcome of the first meeting of the Pacific Project Team.

- Discussion

- The first meeting of Pacific Project Team was convened during CPWG/11 in St Petersburg, Russia on 6 June 2011.  Representatives from the Federal Aviation Administration, State ATM Corporation of Russia, Japan Civil Aviation Bureau, Air Traffic Management Bureau of China, IATA, All Nippon Airways, Cathay Pacific Airlines, Continental Airlines, and Delta Airlines participated in the meeting.

- The meeting was chaired by Mr. Geoff Hounsell, Assistant Director ATM, IATA Asia Pacific Regional Office, who presented an overview of the project, and reminded participants that the objective was tto enable UPR as the primary means of navigation for all flights between North America and Asia.  The team noted that this project was not an effort to change what is ongoing, but an effort to leverage what is being done.  IATA recognized that this would be a medium to long term project, over the next five to seven years.

- Proposed terms of reference (TOR) (Appendix A) were approved by CPWG/11.

- United Airlines commented that the North Pacific (NOPAC) fixed route system had been in place for over 30 years.  Since it was developed, the dynamics have changed and it is now a constraint to the system.  A review of all current traffic flows associated with the NOPAC was suggested.  Studies on free flow scenarios have been conducted by United Airlines and Cathay Pacific Airlines.

- The Team agreed that the first product should be a robust gap analysis, wherein the following would be reviewed:

  - Current communications, navigation and surveillance (CNS) capabilities and procedures

  - Existing plans

  - Identify fundamental regulatory limitations and constraints

  - Measurement of capacity vs. separation – need to determine sector capacity and what gains could be made if we reduce separation

  - Determine when UPR is no longer a preferred solution – more penalty than benefit overall

- Stakeholders were asked to identify current CNS/ATM capabilities and procedures focusing on what impacts traffic on these flows, put together existing and tentative plans, and identify fundamental limitations/constraints.  Action Item CP11-03 at Appendix B was opened to reflect this initial work.

- Following the meeting, IATA developed and distributed an ATC Capability Matrix, a copy of which is in Appendix C, for each air navigation service provider (ANSP) to complete.  Collection of this data is underway.

- In addition, the FAA agreed to conduct a paper trial to collect initial data from operators on the fuel and time savings that could potentially be expected in an airspace environment where no routes or restrictions existed.  The trial was conducted on four consecutive Wednesdays from 31 August through 21 September 2011.  Further details of the paper trial are in Appendix D.  The FAA William J. Hughes Technical Center and the United States National Aeronautics and Space Administration (NASA) Ames Research Center are currently reviewing and analyzing the data.

- The second meeting of the Pacific Project Team is scheduled to be held on 6 December 2011 in Beijing, China in conjunction with CPWG/12.

- Conclusion

  - The meeting is invited to note the information provided.

Pacific Project Team

Terms of Reference

- Objectives:

- The aim of this project is to improve operational efficiency by enabling aircraft to utilize current on board technology efficiently with User Preferred Routes (UPRs) the primary navigation means.

- In order to accomplish this goal, the Pacific Project Team will work toward the creation of a seamless and homogeneous airspace for air traffic between North America and Asia with the expansion of UPR and Dynamic Airborne Reroute Procedures (DARPs) as a possible means of navigation for all flights.

- Method of Work:  The work of the Pacific Project Team will be progressed under the Cross Polar Trans-East Air Traffic Management (ATM) Providers’ Working Group (CPWG) and reported through the CPWG to the International Civil Aviation Organization (ICAO) Trans-Regional Airspace and Supporting ATM Systems Steering Group (TRASAS).  Work will be accomplished by Team meetings conducted during the CPWG, as well as by electronic exchanges, and telephone conference calls as required.

- Pacific Project Team Members:  The Team will be comprised of representatives of the Air Navigation Service Providers (ANSPs) from Canada, Japan, the Russian Federation and the United States; the International Air Transport Association (IATA); and the international airlines that fly in the region. Other ANSPs, to include China, Democratic Peoples’ Republic of Korea, Philippines and the Republic of Korea, will be invited to participate as required to facilitate connector routes.  IATA and the United States will lead the initial effort of the project.

- Scope of Work:  The airspace to be considered in the initial work of the Team will include the traffic flows between:

- Asia and North America via the Russian Far East and the Polar tracks via the Arctic Ocean and Siberia; and

- Asia and North America via the Central and North Pacific.

- Work Program. The work program will evolve as the project matures.  The following initial tasks have been identified:

- Analysis of current flows and capabilities;

- Modelling of preferred flows and separations standards;

- Review of existing CNS/ATM plans and capabilities;

- Gap analysis of capabilities and objectives;

- Coordination with military authorities; and

- Consideration of flow management.

Action Item CP11-03 from CPWG/11

| CP11-03 | Improve Efficiencies | Pacific Project: Identify current CNS/ATM capabilities and procedures, and fundamental limitations and constraints | Stakeholders were asked identify current CNS/ATM capabilities and procedures focusing on what impacts traffic on these flows, put together existing and tentative plans, and identify fundamental limitations/constraints. | ANSPs/IATA/Airlines | IATA to develop and distribute a template for ANSPs to document information. FAA to provide copy of study done by Rutgers University for OWG/IPACG. FAA to provide copy of Comm TF CNS Capabilities Table. IATA to provide outcome of data collection to support FAA paper trials. | Dec 2011 | Open |
| --- | --- | --- | --- | --- | --- | --- | --- |

Pacific Project UPR Paper Trial

August-September 2011

A Paper Trial for UPRs in support of the Pacific Project will be conducted during August and September 2011.  The following information is provided for the data collection.

City Pairs:

KLAX-RJAA

PANC-RCTP

KLAX-RCTP

KORD-RJAA

KSFO-RJAA

KJFK-RJAA

PANC-VHHH

KLAX-RKSI

KSFO-RCTP

PANC-RJAA

KSFO-RKSI

KDFW-RJAA

KIAD-RJAA

KSEA-RJAA

KSFO-VHHH

KLAX-ZSPD

CYVR-RJAA

CYVR-VHHH

The goal is to capture data on routes between North America and Asia.  If some city pairs were omitted, please include any additional data.

Trial Dates:

The paper trial will initially run for four days during August and September 2011.  Participating operators are requested to generate UPRs for their flights departing on Wednesdays to compare against the routes currently in use.  The comparison will look for ATC impacts, operational advantages, time savings, and fuel savings.

Paper UPRs will be generated for flights departing on the following UTC dates:

Wed, Aug 31, 2011

Wed, Sep 7, 2011

Wed, Sep 14, 2011

Wed, Sep 21, 2011

UPR Generation Paper Trial Guidelines:

When generating the data and routings for this UPR paper trial, volcanic activity or ash clouds will not be considered for this effort.

Operators should note that there are no operational restrictions in this initial trial.

Data Collection:

As a minimum, the following information should be provided.  Operators may use the attached Excel spreadsheet for the data collection if they find it helpful.

- Aircraft Callsign

- Type Aircraft

- Aircraft Take-off Weight

- Current Routing (CR) in use today for the flight including the departure and destination

- Enroute time for CR

- Fuel Burn for the CR (note whether kilos or pounds)

- Corresponding UPR route of flight

- Enroute time for UPR

- Fuel Burn for the UPR (note whether kilos or pounds)

- Additional Remarks:  Note any other operational advantages (i.e., UPR route allowed us to avoid an area of forecast severe turbulence, etc.)

After all the data has been compiled for each trial day please forward it to the following email addresses:

Susan.E.Horn@faa.gov

lmccormick@cssiinc.com