THE THIRTY-FIFTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/35)

(Sapporo, Hokkaido, Japan, 7-11 November 2011)

Agenda Item 5:  	Air Traffic Management (ATM) Issues

Status of FAA Implementation of Amendment 1 to

DOC 4444, 15th Edition (FP2012)

(Presented by the Federal Aviation Administration)

SUMMARY

This paper provides a summary of FAA status relative to the agreed transition steps during implementation of Amendment 1 to the Procedures for Air Navigation Services — Air Traffic Management, Fifteenth Edition (PANS-ATM, DOC 4444).

- Introduction

  - This paper provides information and status on United States (U.S.) progress towards the implementation of Amendment 1 to PANS-ATM, Doc 4444 (FP2012)

- Discussion

  - The FAA has adopted the interregional strategy agreed to by participation in various ICAO regional 2012 task forces.  The transition period is 1 January 2012 through 15 November 2012.  The following sections describe FAA plans and status relative to each phase.

  - Phase 1 (1 January to 31 March 2012) – Air Navigation Service Providers (ANSPs) Software Delivery and Internal Testing

  - Changes required by FP2012 will require corresponding changes to international interface control documents (ICD), notably the North Atlantic (NAT), Pacific (PAC) and North American (NAM) ICDs.

    - The FAA is working with Canada’s ANSP, (NavCanada) and Mexican Airspace Navigation Services (SENEAM) to effect NAM ICD changes in time to effect domestic system changes.  Changes have been reviewed and coordinated.

    - The FAA is working with the NAT Implementation Management Group (IMG) to effect requisite changes to the NAT ICD.  Changes have been reviewed and coordinated.

    - The FAA has agreed to coordinate an effort to effect requisite changes to the PAC ICD.

  - Phase 2 (1 April to 30 June 2012) – ANSPs External Testing and Implementation.

    - The FAA is working to refine a 2012 Master Test Plan that will coordinate all external testing activities.  Testing will cover each ANSP with which the FAA has an automated interface.  The draft test plan currently identifies interfaces to be tested and points of contacts to coordinate test schedules/approaches are being developed.

    - The FAA’s plan is to test between offline development systems before testing between operational systems.  Initially, operational testing will be done using off-line operational systems.  If necessary, some interfaces may be tested using operational systems during low-traffic periods.

  - Phase 3 (1 July to 15 November 2012) – Airspace Users Testing and Implementation.

    - The final phase will involve education, off-line testing, and live testing with airspace users and flight plan filing services.  A master test plan will coordinate all FAA test activities.

  - The FAA provides guidance to filers online at:  www.faa.gov/ato?k=fpl.  ICAO 2012 information is provided at:  www.faa.gov/go/fpl2012.  The website includes information on monthly telephone conferences (telcons), the FAA implementation of Amendment 1, and presentations that give an overview of the changes introduced by Amendment 1.  Materials are also available upon request to Ray.Ahlberg@faa.gov.

  - Filers are invited to a monthly telcon where plans are discussed, and participants are invited to raise questions and issues.  Discussion of the Amendment 1 is now a monthly feature of these telcons and one of the primary means the FAA is using to educate filers and address their questions.

  - Prior to testing with live FAA systems, users will be provided the opportunity to submit Filed Flight Plans (FPL) and changes in NEW format to an off-line system for testing.  This testing will be scheduled on a per-user basis and spread over the available time period.

  - The FAA is investigating the possibility of providing format-checking of flight plans, taking advantage of existing systems.  This capability would allow filers to “pre-test” their flight plans and catch obvious errors before submitting them.  Upon successful completion of offline testing, approved users will be given the opportunity to file NEW format FPLs with operational systems during prescribed times at a limited number of sites.

- Conclusion

  - The meeting is invited to note the information provided.