THE THIRTY-FIFTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/35)

(Sapporo, Hokkaido, Japan, 7-11 November 2011)

Agenda Item 5:  	Air Traffic Management (ATM) Issues

About JCAB system update

(Presented by Civil Aviation Bureau, Japan)

SUMMARY

This paper provides an update of the JCAB system.

- Introduction

  - JCAB explained a development plan of a new AIDC server at the IPACG32, and rescheduled plan　at the IPCAG34.

1.2        JCAB explains a latest schedule about AIDC system development and system development recently.

- Discussion

  - New AIDC server

| Connection tests and cutover schedule for new AIDC server |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2011 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 2012 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | OCT |  |  |  | NOV |  |  |  | DEC |  |  |  |  |  |  | JAN |  |  |  |  |  |  |  | FEB |  |  |  |  |  |  |  |  | MAR |  |  |  |  |  |  |
| Modem connectivity test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional validation test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional validation test (alternate) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional validation test between ATMC and FAA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operational cutover |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

- 2.1.1    Offline tests for JCAB AIDC server between FAA technical center and SDECC had already       executed on October 30 and November 1. For more information about a test result will report at side bar meeting.

- 2.1.2	  Operational test will be planed to execute between ATMC and FAA’s each ARTCC on January.

- 2.1.3      JCAB will start duties with the server from March 2012.

  - AIDC ICD change related by ICAO new FPL format

| Connection tests and cutover schedule for new AIDC server |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2012 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | APR |  |  |  | MAY |  |  |  |  | JUN |  |  |  |  |  |  |  | JUL |  |  |  |  |  |  |  |  | AUG |  |  |  |  |  |  |  |  | SEP |  |  |  |  |  |  |  |  |  |  |
| Modem connectivity test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional validation test |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Functional validation test (alternate) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Operational cutover |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Operational cutover will be November

2.2.1      JCAB is developing a program about ICAO new FPL format now.

2.2.2      JCAB and FAA plan to execute offline test on April or May 2012.

2.3         Oceanic conflict detection and assistance processor (OCAP)

2.3.1      JCAB is developing Oceanic conflict detection and assistance processor (OCAP). OCAP will reduce workload of air traffic controller, and provide efficient service to aircrafts.

2.3.2      OCAP is equipped with a function to assist Dynamic airborne reroute procedure (DARP).

2.3.3      When air traffic controller receives DARP request from flight crew, OCAP supports to send uplink clearance easily.

2.3.4       JCAB is developing OCAP now, and plans to evaluate the program from April to December 2012.

- Conclusion

  - The meeting is invited to note the information provided.