# THE THIRTY-SIXTH MEETING OF THE
IFORMAL PACIFIC ATC CO-ORDINATING GROUP
(IPACG/36)

# (San Diego, California, USA, 14-18 May 2012)

Agenda Item 5:	Air Traffic Management (ATM) Issues

GOLD Amendment Program

(Presented by the Federal Aviation Administration on behalf of the 
GOLD Working Group)

Summary

This paper provides an update on the Global Operational Data Link Document (GOLD) amendment program underway by the GOLD Working Group.

# Introduction

## At IPACG/35 FIT/22, the FAA presented a paper on the GOLD, its implementation and plans for a follow-on work program to amend the GOLD.  The paper included the GOLD status, a summary of the change process and instructions on gaining access to the ICAO portal GOLD Working Group website, and highlighted the intent for amending the GOLD for European (EUR) Region adoption while maintaining acceptance of the GOLD in other Regions.  (Refer to IPACG/35 FIT/22 WP/3)

## The GOLD Working Group has agreed on a detailed work program to amend the GOLD and produce the GOLD, 2nd Edition, early 2013, to support new data link implementations throughout the world.

## The IPACG FIT agreed to identify and prepare proposals for specific GOLD amendments that are of interest and support the schedule for completion.

## This paper provides an update on the GOLD amendment program.

# Discussion

GOLD status

## In June 2010, the North Atlantic Region, Asia, Pacific Regions and South Atlantic sub-Region adopted the Global Operational Data Link Document (GOLD), First Edition.  The GOLD now supersedes both the Guidance Material for ATS Data Link Services in North Atlantic Airspace (NAT Data Link GM) and FANS 1/A Operations Manual (FOM), which was used through Asia-Pacific (APAC) Regions, AFI Region and South American (SAM) Region.

## The GOLD includes guidance material for data link service provision, operator preparation and aircraft equipage, controller and flight crew procedures, and includes performance-based specifications for communications and surveillance and post-implementation monitoring and corrective actions.  A summary of the GOLD contents together with intended uses can be found at Attachment A.

## The GOLD is becoming more widely recognized as a very significant step towards the global harmonization of ADS-C and CPDLC procedures for pilots and air traffic controllers.  The GOLD is now being recognized and parts of it are being used in aeronautical information, such as produced by Jeppesen.  States and Regions are now using the GOLD performance based specifications and post-implementation monitoring, analysis and corrective actions to improve their operational implementations.

## The GOLD amendment program is designed to support adoption by planning and implementation regional groups (PIRGs) and new data link implementations throughout the world.  In addition to the ICAO NAT and APAC Regions, the European (EUR), South American (SAM) and African-Indian Ocean (AFI) Regions are now participating in the GOLD work.  For example, in the SAM Region, the Eighth Workshop/Meeting of the SAM Implementation Group (SAM/IG/8) in Lima, Peru, 10-14 October 2011, deemed it convenient that GOLD be adopted as a regional document for its application in SAM Oceanic FIRs.  A significant part of the GOLD amendment program includes changes needed for endorsement in the EUR Region for application to LINK 2000+, which is a CPDLC application, based on the aeronautical telecommunication network (ATN) baseline 1 standards.

Activity since IPACG/35

## A number of comments and actions have been received since GOLD v1.1WD, 31 October 2012,  Table 1 provides a summary of the comments on GOLD.

Table 1	Summary of comments on GOLD

| Source of Comments | Comment Number(s) Reference | Number of Comments | Remarks (RM = See Relevant Material) |
| --- | --- | --- | --- |
| Previous comments submitted | 1-156 | 156 | Prior to GOLD/4 (October 2011) |
| Previous comments closed | (See Master) | 87 | At GOLD/4 |
| Previous comments remain open | (See Master) | 69 | After GOLD/4 |
| New comments submitted | 157-559 | 403 | Since GOLD/4 |
| Air New Zealand | 165, 552-559 Input on 0057 | 9 | Includes comments received on 22 Apr 2012 |
| Airbus | 166-223 | 58 |  |
| Isavia (Iceland) | 224-257 540-551 | 34 12 | Includes missing comments received on 12 Apr 2012 |
| Delta | 259-264 | 6 | RM – “mark-up” supplement |
| Eurocontrol, et. al., Chapters 2/4 | 265-308 351-357 | 44 7 | RM – “mark-up” supplement RM – “mark-up” supplement |
| Eurocontrol, et. al., Chapter 5 | 364-403 | 40 | RM – “mark-up” supplement |
| Airbus, Chapter 2 | 309-350 | 42 | RM – “mark-up” supplements |
| Overlook Consulting | 358-363 | 6 |  |
| DOT/FAA | 404-422 | 19 | RM – “mark-up” supplement |
| AirServices Australia. | 157-164 423-539, 258 | 8 118 |  |
| JCAB | Input on 008 |  | RM – Wx Info Exchange |
| ICAO NAT Region | Input on 023 Input on 038 Input on 011 |  | ETA Updates – See Change Proposal Master Route clearance to AOC – See Change Proposal Master RM – Reroute – ATC |
| Total comments open |  | 472 |  |

## The GOLD held Web 4.1 on 9 May 2012.  A summary of the meeting is provided on the ICAO Portal Website for GOLD Working Group in the folder for the GOLD Web 4.1 meeting.  The GOLD Web 4.1 meeting discussed a number of issues, including:

- Scope of GOLD.  The GOLD, 2nd Edition, will be limited to FANS 1/A and ATN B1 (Link 2000+) interoperability; it will not include the work of OPLINKP, RTCA SC-214/EUROCAE WG-78, except in cases when FANS 1/A and ATN B1 (Link 2000+) interoperability is not affected, or ADS-B applications, except when CPDLC and ADS-C are involved;

- Definitions of oceanic, remote and continental airspace.  “Continental” airspace is airspace where surveillance services are provided via ATS surveillance system, e.g., ADS-B, SSR, PSR; “domestic” airspace will not be used.  Specific matters associated with “European” airspace will be addressed in Appendix E, with goal to keep such matters to a minimum;

- Qualifiers for means of communication.  Clarification is needed for use of terms such as primary, normal, supplemental, secondary, alternative (alternate) and preferred means of communication or they should be avoided.  Investigate a concept of multiple means of communication serving multiple purposes and use qualifying terms only when defined and necessary;

- Identifying airspace and facilities.  A number of terms are used globally, such as flight information region (FIR), control area (CTA), area control centre (ACC), air traffic service unit (ATSU), oceanic control area (OCA), etc.  The GOLD will use ICAO terms and ensure they are used consistently and in proper context;

- Definitions of types of CPDLC messages.  Clarify definitions of standard message element, free text message, standardized free text message, and pre-formatted free text message;

- CPDLC message element numbers.  When referring to CPDLC messages and message elements, it will be preceded with the message element number and used to cross-reference Appendix A, which includes the CPDLC message set;

- Reroute procedure – ATC initiated.  Developed by the NAT Region and proposal is available for review and disposition at GOLD/5 on the ICAO Portal Website for the GOLD Working Group in the Relevant Material folder, files beginning with “v1-0011 12-03-31 …”

## The Web 4.1 meeting recalled the working methods for the completing the task.  New GOLD v1.[n]WDs will be tentatively decided based on extent of new material and comment closure.  A new GOLD v1.[n]WD (working draft) will include:

- GOLD v1.[n+1]WD “Tracked Change” version from previous GOLD v1.[n]WD “Clean” version;

- GOLD v1.[n+1]WD “Clean” version;

- Updated Change Proposal Master;

- Originals for figures in *.PPT; and

- Comment form.

## The Change Proposal Master will manage the work and will be included with each GOLD v1.[n]WD and in between working drafts, as necessary.  The Change Proposal Master will:

- Provide archive of comment resolution;

- Incorporate new comments – if “markups” provided, use current WD “clean” version;

- Provide opinion and resolutions to existing comments; and

- Include a “C” in right column and “shaded” row to indicate the change was incorporated in a WD version and if the change is unacceptable, comment can be reopened upon request.

## The ICAO Portal Website for the GOLD Working Group will maintain a Relevant Material folder, which will be used to provide extensive material separate from the Change Proposal Master and include “mark-ups” of WD “clean” versions.  All relevant material files will be named beginning with the comment number for the comment to which the RM is applicable.

## Updates of the GOLD v1.[n]WD (working draft) and associated Change Proposal Master, are also maintained on the ICAO Portal Website for GOLD Working Group in the GOLD folder.  The latest material (GOLD v1.2, dated 14 May 2012, and associated Change Proposal Master, have been posted on the GOLD Working Group website.  In preparation for GOLD/5, in Miami, Florida, 11-15 June 2012, the GOLD Working Group invites contributory groups of the PIRGs and other interested parties, such as the IPACG, to review the GOLD v1.2 and associated Change Proposal Master, be familiar with its contents and identify concerns with any of the comments or proposed resolutions in support of GOLD/5.

Next steps

## The GOLD Working Group thanks all those who provided comment and contributions on the GOLD and looks forward to coordinating resolution strategies at GOLD/5 meeting in Miami, Florida USA, 10-15 June 2012.

## The GOLD Working Group is proceeding with desk reviews, virtual and face-to-face meetings to complete Edition 2.0 of the GOLD to support adoption by PIRGs in 2013.  Table 2 provides an updated schedule of GOLD events needed to meet this target date.

Table 2.	Schedule of GOLD events

| GOLD Schedule (Updated 9 May 2012) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Event | GOLD/4 | Web 4.1 | GOLD/5 | Web 5.1 | GOLD/6 |
| Actions/ comments due | 10 Jul 2011 | 30 Apr 2012 (Matrix update) | 21 May 2012, if any | 3 Oct 2012 | 9 Jan 2013 |
| Pre Meeting GOLD update | 30 Aug 2011 (Matrix only) | 8 May 2012 (Matrix only) | 28 May 2012 (Matrix only) | 10 Oct 2012 (v1.4, tentative) | 16 Jan 2013 (v1.5, tentative) |
| Meeting | 10-14 Oct 2011 | 9 May 2012 (1300 UTC for 2 hr) | 11-15 Jun 2012 (5 days) (Miami) | 17 Oct 2012 (1300 UTC for 2 hr) | 28 Jan – 1 Feb 2013 (5 days) (San Diego) |
| Post Meeting GOLD update | 21 Oct 2011 (v1.1) | 14 May 2012 (V1.2) | 22 Jun 2012 V(1.3.2, tentative) | 24 Oct 2012 (v1.4.2, tentative) | 27-Feb 2013 (v1.5.2, tentative) |
| Desk Review (approx) | (6+ months) | (1- month) | (3+ months) | (2+ months) | 13 Mar 2013 (Edition 2) |

# Action by the meeting

## The Group is invited to:

- Note the information in this paper;

- Identify and prepare proposals for specific GOLD amendments that are of interest to the IPACG and FIT and submit to tom.kraft@faa.gov for consideration by the GOLD Working Group according to schedule (Refer to paragraph 2.12); and

- Provide comment and opinion on other proposals for GOLD amendment, which can be found in the Change Proposal Master on the ICAO Portal Website for the GOLD Working Group in the GOLD folder.

Attachment A.	Overview of GOLD, DRAFT Second Edition

The following table shows the current GOLD, DRAFT Second Edition, outline and intended uses.

GOLD, Draft Second Edition, overview

| Material Type | Reference | Description | Intended uses, remarks |
| --- | --- | --- | --- |
| Introductory material | Foreword | Purpose, scope, etc. | For all users of the document. Descriptive. |
|  | Chapter 1 | Definitions | For all users of the document. Descriptive. |
|  | Chapter 2 | Overview of data link operations | For ANSPs and operators to develop training material for personnel, as appropriate, on the fundamentals of data link operations. Descriptive. |
| Guidelines | Chapter 3 | Administrative provisions related to data link operations | For ANSPs and airspace planners to plan for and implement data link services, including ATC automation, and interfacility agreements. For ANSPs and operators to negotiate contractual arrangements with CSPs. For operators to plan for and use the data link system. |
|  | Chapter 4 | Controller and radio operator procedures | For ANSPs and CSPs to develop procedures and training material for controllers and other personnel at ATSUs and radio facilities. |
|  | Chapter 5 | Flight crew procedures | For operators to develop procedures and training material for the flight crew and dispatchers. |
|  | Chapter 6 | Advanced data link operations | For ANSPs and operators to develop procedures and training material for personnel, as appropriate, related to advanced data link operations, such as dynamic airborne reroute procedures (DARP) and tailored arrival (TA). |
|  | Chapter 7 | State aircraft data link operations | For ANSPs and State (military) operators to develop procedures and training material for personnel, as appropriate, related to conducting military operations, such as military assumes responsibility for the separation of aircraft (MARSA) and air-to-air refueling (AAR). |
| Appendices (Supporting and Additional Guidelines) | Appendix A | CPDLC message elements and standardized free text messages | For all users. Based on Doc 4444, and includes FANS 1/A and ATN B1 messages. |
|  | Appendix B | RCP specifications | For technical operations specialists, applies to CPDLC, particularly in reduced separation environments. |
|  | Appendix C | Surveillance performance specifications | For technical operations specialists, applies to ADS-C and FMC WPR, particularly in reduced separation environments. |
|  | Appendix D | Post-implementation monitoring and corrective action | For post-implementation monitoring of the performance of the data link system, analysis, investigations, and corrective action at the State/ANSP, regional, and global levels. |
|  | Appendix E | Regional/State-specific information | Includes differences in data link operations at the State/ANSP and regional levels. |
|  | Appendix F | Operator/aircraft specific information | Includes differences in aircraft data link system capability and performance. |

-END-