| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 in March 2007 within the Oakland FIR. JCAB introduced 30/30 in August 2008 in the Fukuoka FIR. FAA is waiting for final approval for implementation of 30/30 in Anchorage FIR with target implementation date for application, December 2012March 2013. FAA and JCAB have implemented a trial for 30/30 cross boundary between Oakland and Fukuoka starting on May 23, 2011. Update to be provided to IPACG/38. | June 2013 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a report of their progress on the ADS-C Climb Descent Procedure (CDP) and ADS-B ITP trial. ADS-C CDP Operational Trial started 15 February 2011. ADS-B ITP Operational Trial started 15 August 2011. JCAB will study ADS-B ITP for a possible implementation in their FIR. Update to be provided to IPACG/38. | June 2013 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | The FAA and JCAB have developed an Interface Control Document (ICD) version 0.4. FAA and JCAB will continue to investigate options for the establishment of the ATFM data exchange and report status at IPACG/38. | June 2013 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA and JCAB provided information updates on this issue. JCAB submitted a doc 7030 amendment for Fukuoka FIR with ICAO. FAA completed the safety case for ZAN and has submitted a doc 7030 amendment to ICAO in June 2011. Update to be provided at IPACG/38. | June 2013 |
| IP/27-3 | Implement AIDC Ver. 3 | JCAB FAA | JCAB has completed is continuing AIDC version 3 and flight plan. Due to budgetary constraints, the FAA has postponed suspended development of AIDC version 3. FAA and JCAB will continue to discuss this issue. An update to be provided at IPACG/38, as appropriate. | June 2013 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB have implemented practice international teleconferences between JCAB and FAA service providers. JCAB is working to get ATMC facility managers involved in the telcons. These telcons were discussed as a means to better share information between providers and operators during emergency events. Maturity of these telcons will continue and an update will be provided at IPACG/38. | June 2013 |
| IP/29-1 | Speed Variation | JCAB FAA | IPACG will continue to monitor this issue as it still has operational and safety concerns with the proposed revised wording to ICAO Annex 2 paragraph 3.6.2.2 d) and to include the rationale for the wording “first speed entry in flight plan form Item 15”. FAA has submitted a doc 7030 change to ICAO BKK related to this issue. FAA to provide an update at IPACG/38. | June 2013 |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB presented WP03 on the impact of unrestricted UPRs. FAA and JCAB will collaborate on their studies and report progress at IPACG/38. | June 2013 |
| IP/32-3 | PACOTS Track 3 UPRs | JCAB FAA | JCAB and FAA reported on theTrack 3 operational trial which began 9 February 2012. Status to be provided at IPACG/38. | June 2013 |
| IP/32-5 | PAN Regional ICD for (oceanic) AIDC | JCAB FAA | JCAB and the FAA will continue review of the draft PAN Regional ICD document and coordinate comments. Status to be provided at IPACG/38. | June 2013 |
| IP/33-2 | West bound DARPs initiated within the Oakland FIR | FAA JCAB | JCAB and FAA reported on the status of Hawaii –Japan and West coast –Japan DARP Trial. FAA and JCAB continue to investigate expansion to additional city pairs. Update to be provided at IPACG/38. | June 2013 |
| IP/35-1 | West bound UPRs (E/F) | JCAB FAA | JCAB and FAA presented a plan to implement merged westbound C & E PACOTS when it provides an advantage and Track F UPRs. JCAB and FAA will continue to work on the plan. Update to be provided at IPACG/38. | June 2013 |
| IP/35-2 | RNP4 and FANS 1/A Equipage | JCAB FAA | JCAB and FAA to work together to promote increased RNP4 and FANS 1/A equipage in the Pacific. FAA presented a paper on the benefits of FANS and RNP4. Update to be provided at IPACG/38. | June 2013 |
| IP/37-1 | UPR Japan - Koror | JCAB FAA | JCAB and FAA to work together to implement UPR Japan-Koror. Update to be provided at IPACG/38. | June 2013 |