THE THIRTY-EIGHTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/38)

(Mountain View, California, USA, 22-26 April 2013)

Agenda Item 5:  	Air Traffic Management (ATM) Issues

STATUS UPDATE FOR DEVELOPMENT AND IMPLEMENTATION

OF ADS-C CLIMB DESCEND PROCEDURE

(Presented by the Federal Aviation Administration)

SUMMARY

This paper provides an update on development and implementation of operational trials for the use of the Automatic Dependent Surveillance – Contract (ADS-C) Climb/Descend Procedure (CDP).

- Introduction

  - The ADS-C CDP utilizes existing user equipage and ATC capabilities to allow more oceanic flights to achieve their preferred vertical profiles.  ADS-C CDP is part of the Oceanic Trajectory Based Operations (OTBO) program, a critical US Next Generation Air Transportation System (NextGen) capability that addresses current performance gaps in the area of capacity, productivity, and efficiency in the oceanic environment.  Integral to ADS-C CDP, is the use of advanced communication, navigation, and surveillance (CNS) capabilities, such as, ADS-C, Controller-Pilot Data Link Communications (CPDLC), and Required Navigation Performance (RNP).

  - Operational trials for the use of the ADS-C CDP began on 15 February 2011 in the Oakland Flight Information Region (FIR) and ended 15 February 2013.

- Discussion

  - During the two-year timeframe of the trials, the ADS-C CDP was successfully utilized eight times.

  - Due to the inherent limitations of the manual execution of the procedure, there are no plans to extend the manual trial.  Alternatively, fast-time simulations are currently being conducted at the FAA’s William J. Hughes Technical Center (WJHTC).   These simulations will model the use of the ADS-C CDP in a more densely populated environment, thereby increasing the opportunity for use and further validating the procedure.

  - The ADS-C CDP is scheduled to be automated in Ocean21 in January 2015, and be available for use at that time within the Anchorage, New York, and Oakland FIRs.

- Conclusion

  - The meeting is invited to note the information provided.