| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 in March 2007 within the Oakland FIR. JCAB introduced 30/30 Operational Trial in August 2008 in the Fukuoka FIR. Anchorage implemented 30/30 in NOPAC in November 2012. FAA and JCAB have implemented a trial for 30/30 cross boundary between Oakland, Anchorage and Fukuoka. Update to be provided to IPACG/39. | November 2013 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a report of their progress on the ADS-C Climb Descent Procedure (CDP) and ADS-B ITP trial. ADS-C CDP Software is being developed by the FAA, Target completion is January 2015. ADS-B ITP Operational Trial started 15 August 2011. JCAB will study ADS-B ITP for a possible implementation in their FIR. Update to be provided to IPACG/39. | November 2013 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | The FAA and JCAB have developed an Interface Control Document (ICD) version 0.4. FAA and JCAB will continue to investigate options for the establishment of the ATFM data exchange and report status at IPACG/39. | November 2013 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA and JCAB provided information updates on this issue. Fukuoka FIR applies procedure on all ATS Routes. FAA is updating the safety case for ZAN and will re-submitted a doc 7030 amendment to ICAO. Update to be provided at IPACG/39. | November 2013 |
| IP/27-3 | Implement AIDC Ver. 3 | JCAB FAA | JCAB has developed AIDC version 3 capability. Due to budgetary constraints, the FAA has suspended development of AIDC version 3. FAA and JCAB will continue to discuss this issue. An update to be provided at IPACG/39, as appropriate. | November 2013 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB have implemented practice international teleconferences between JCAB and FAA service providers. JCAB is working to get ATMC facility managers involved in the telcons. These telcons were discussed as a means to better share information between providers and operators during emergency events. Maturity of these telcons will continue and an update will be provided at IPACG/39. | November 2013 |
| IP/29-1 | Speed Variation | JCAB FAA | IPACG will continue to monitor this issue as it still has operational and safety concerns with the proposed revised wording to ICAO Annex 2 paragraph 3.6.2.2 d. JCAB and FAA agreed to work together to implement changes to ICAO Annex 2 paragraph 3.6.2.2 for unannounced speed changes. FAA has submitted a doc 7030 change to ICAO BKK related to this issue. FAA to provide an update at IPACG/39. | November 2013 |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB presented IP20 at IPACG38 on Alternate Route Structures and PACOTS. FAA and JCAB will collaborate on their studies and report progress at IPACG/39. | November 2013 |
| IP/30-5 | Develop a Trial to forward significant AIREPS to other affected aircraft. | JCAB | JCAB has implemented changes requested by the operators. The trial is completed. JCAB has changed to a regular operation | Closed |
| IP/32-3 | PACOTS Track 3 UPRs | JCAB FAA | JCAB and FAA reported on theTrack 3 operational trial which began 9 February 2012. Track 3 UPRs have transitioned to Normal Operations. Action Item Closed. | Closed |
| IP/32-5 | PAN Regional ICD for (oceanic) AIDC | JCAB FAA | JCAB and the FAA will continue review of the draft PAN Regional ICD document and coordinate comments. Status to be provided at IPACG/39. | November 2013 |
| IP/33-2 | West bound DARPs initiated within the Oakland FIR | FAA JCAB | JCAB and FAA reported on the status of Hawaii –Japan DARP Trial. FAA and JCAB continue to investigate expansion of DARP Procedure. to additional city pairs. Update to be provided at IPACG/39. | November 2013 |
| IP/35-1 | West bound UPRs (E/F) | JCAB FAA | JCAB and FAA have implemented merged westbound C & E PACOTS when it provides an advantage. Track F UPRs are targeted to begin July 2013. Update to be provided at IPACG/39. | November 2013 |
| IP/35-2 | RNP4 and FANS 1/A Equipage | JCAB FAA | JCAB and FAA to work together to promote increased RNP4 and FANS 1/A equipage in the Pacific. FAA presented a paper on the benefits of FANS and RNP4. JCAB has worked with 2 Japanese airlines to obtain RNP4 Capability. Significant progress is occurring with this issue. Update to be provided at IPACG/39. | November 2013 |
| IP/38-1 | Koror UPRs | JCAB FAA | JCAB and FAA presented IP11 at IPACG38 on Koror UPRs. Operational Trials are planned to begin July 2013. Update to be provided at IPACG39 as appropriate. | November 2013 |