## Slide 1: Air Traffic Management (ATM) Issues
Summary of the Outcomes of the 17th Cross Polar Trans East Air Traffic Management Providers Working Group (CPWG/17) Meeting
IPACG/40>
Steve Kessler, FAA
September 8-12, 2014

## Slide 2: Introduction
Purpose of CPWG and Attendees
  Forum for ANSP’s and Operators to meet to address operational issues and develop solutions related to ATS for the Cross Polar and Russian Trans East (RTE) traffic flows.
  Attendees included the U.S., Japan, Russia, Canada, Norway, Iceland, Mongolia, IATA, international air carriers, and aviation industry.

## Slide 3: Discussion
ADS-C Climb/Descend Procedures (ADS-C CDP)
ZAN updated the group on ADS-C Climb/Descend Procedures (ADS-C CDP) automation and noted that when ready as an operational capability, it will be installed and employed in New York, Oakland and Anchorage oceanic airspace. Initial deployment of the ADS-C CDP in the automated platform will be conducted as an operational trial in all three oceanic FIRs where the FAA provides air traffic services.
The FAA anticipated resuming the trials in January 2015 with full implementation in 2016. ADS-C CDP expansion into ZAN airspace is desired once ATOP software is updated in 2015 and becomes operational in all FAA oceanic FIRs.

## Slide 4: Discussion (cont.)
Implement use of radar procedures between Magadan Area Control Center (ACC) and Anchorage Air Route Traffic Control Center (ARTCC)
State ATM advised that the Providenia radar has been purchased and is in storage. Construction on Providenia radar has been delayed and is expected to begin in early 2015 with installation expected to take place in 2015-2016 timeframe.
Implement Ocean21 in the Arctic FIR
The FAA presented information regarding ongoing efforts to bring the Anchorage Arctic FIR, and associated domestic airspace, into the Anchorage Advanced Technologies and Oceanic Procedures (ATOP)/Ocean 21 automation system. The FAA tentatively plans implementation of the Anchorage ATOP “Sector 64” for the first quarter of CY2015 and will provide an update at CPWG/18.

## Slide 5: Discussion (cont.)
Shorten and simplify Form “R” and filing process
It was agreed to have United Airlines be the initial “test” airline and possibly use SITA Drop Box as a method to send the information. IATA and State ATM to further discuss as part of the trial to enable use for Winter 2014.
Coordination between State ATM and General Administration of Civil Aviation of China (CAAC) Air Traffic Management Bureau (ATMB)
No progress on coordination with China ATMB. The special coordination meeting scheduled in September may provide an opportunity to discuss with China ATMB and move this item forward.

## Slide 6: Discussion (cont.)
Consider utilizing the ATM Volcanic Ash Contingency Plan (VACP) Template in the development of Volcanic Ash Contingency Plan for NOPAC and RTE
A draft Volcanic Ash Contingency Plan has been developed for Trans-East, NOPAC, and PACOTS. This plan is currently being reviewed by members of the VOLKAM exercises and is being coordinated by the ICAO EURNAT Office.
Review communications procedures between dispatchers and the ATCSCC relating to reroutes for Volcanic Ash
The process will become a new CPWG action item (CP17-01) to further clarify the expectations and overall process during non-volcanic events as well as during volcanic events. It was agreed to address this as part of the August 2014 VOLKAM15 planning and trial.

## Slide 7: Next Meeting
ICAO EURNAT Office has offered to host the CPWG/18 meeting at the ICAO Offices in Paris, France. The Meeting is scheduled for December 15-19, 2014.

## Slide 8: Recommendation
The meeting is invited to note the information provided in the paper

## Slide 9: Questions?