THE TWENTY-THIRD MEETING OF THE

INFORMAL PACIFIC ATC COORDINATING GROUP

(IPACG/23)

(Tokyo, Japan, 11-15 July 2005)

Agenda Item 2:  Air Traffic Management (ATM) Issues

STATUS OF ADVANCED TECHNOLOGIES AND OCEANIC PROCEDURES

OCEAN21 SYSTEM IMPLEMENTATION

Presented by the Federal Aviation Administration

SUMMARY This paper provides an overall status on the implementation and deployment of the ATOP Ocean21 system.

1.	Introduction

1.1 	The Advanced Technologies & Oceanic Procedures (ATOP) Ocean21 system replaces the current Federal Aviation Administration (FAA) oceanic air traffic control system. It fully integrates flight and radar data processing, detects conflicts between aircraft, provides satellite data link communication and surveillance capabilities, eliminates the need for paper flight strips and automates the manual processes used today.  The program provides a fully modernized oceanic air traffic control automation system, which will allow airspace users to take further advantage of investments made in cockpit digital communications.

1.2	With Ocean21, the FAA will significantly reduce the intensive manual processes that today limit the ability of controllers to safely handle airspace operator requests for more efficient tracks or altitudes over long oceanic routes.  It allows the FAA to meet international commitments of reducing aircraft separation standards thereby dramatically increasing operational efficiency without any loss of safety.

1.3	Ocean21 Benefits

- Increases opportunity for aircraft on long haul oceanic flights to fly preferred fuel saving tracks

- Increases flight profile predictability and reliability, thereby potentially increasing cargo revenues

- Provides greater flexibility and responsiveness to in-flight requests through timely, reliable satellite data communications, providing additional cost savings and benefits

- Streamlines and automates manual processes freeing air traffic controllers to respond to pilot requests

- Improves safety by reducing chances for pilot controller miscommunications due to readback/hearback errors that are more common with voice communications

- Provides FAA benefits through implementation of common systems, procedures, training and support at all three oceanic centers

- Increases airspace efficiency through enabling the implementation of reduced separation standards

1.3  		Initial Operational Capability (IOC) of the Ocean21 system was achieved at the New York Air Route Traffic Control Center (ARTCC) on 31 March 2005.  This milestone was accomplished within established cost and schedule baselines.  New York ARTCC was the first of three oceanic air traffic control facilities to achieve full operational use of the ATOP system in June 2005.

2.	Discussion

2.1		Full operational use is now expected at Oakland ARTCC in October 2005. When the Ocean21 system is fully operational at Oakland, the FAA will have the automation to move from time-based to distance-based longitudinal separation and reduce horizontal aircraft separation to 30nm for appropriately equipped aircraft. The FAA also plans to deploy the Ocean21 system at the Anchorage ARTCC in March 2006.

3.	Conclusion

3.1		Ocean21 will revolutionize the way that the FAA provides air traffic services over the oceans.	 Ocean21 will allow the FAA to meet international commitments by improving efficiency and maintaining or improving levels of safety.