THE TWENTY SECOND MEETING OF THE

INFORMAL PACIFIC AIR TRAFFIC CONTROL COORDINATING GROUP

(IPACG/22)

Los Angeles, California, United States, 24-28 January 2005

Agenda Item 2:  Air Traffic Management (ATM) Issues

Advanced Technologies and Oceanic Procedures (ATOP) Status

(Presented by the Federal Aviation Administration)

## SUMMARY The FAA continues to aggressively pursue implementation of the ATOP system Build 2 in the New York and Oakland Oceanic Centers in mid 2005, and the Anchorage Center in early 2006.

# Introduction

1.1	The FAA Advanced Technologies and Oceanic Procedures (ATOP) system Build 2 is a complete Air Traffic Management system for oceanic operations. The Build 2 system will provide automated flight data processing, conflict prediction, FANS1/A datalink, ATS Interfacility Data Communications (AIDC), radar and ADS-B data processing and integrated controller tools for use in FAA managed oceanic airspace over the Pacific, Arctic and North Atlantic. The Build 2 system includes software necessary to support the implementation of the 30/30 oceanic separation standards. The system will initially be deployed with radar and ADS-B functions disabled. These functions will be activated for the Anchorage system deployment, and subsequently made available at the other sites.

1.2	An unexpected number of software issues has caused uncertainty in the ATOP Build 2 deployment at New York and Oakland Centers. At New York Center, the FAA is currently conducting activities to support a targeted two-sector transition in March 2005, followed by full transition in June 2005 provided a sufficient number of controllers have completed training.

1.3	Oakland Center is currently exercising the ATOP Build 1 system in a limited operational capacity until April 2005. Beginning in April, the center will focus activities on transition to the ATOP Build 2 system. This transition is targeted to begin with limited operations in May 2005, and complete with full transition in August 2005 provided sufficient controllers have completed Build 2 training.

  - Anchorage Center is scheduled to begin initial ATOP Build 2 operations in February

2006.  As with the other sites, this date is contingent on aggressive training activities, and successful software testing, including the activation of radar and ADS-B processing capabilities.

# Recommendation

  - The group is invited to note the information in this paper.