THE TWENTY-THIRD MEETING OF THE

INFORMAL PACIFIC ATC COORDINATING GEOUP

(IPACG/23)

(Tokyo, 11-15 July 2005)

OPEN ACTION ITEMS

(Presented by Chairpersons)

1.    Discussion

1.1   The open action items from IPACG/22 are provided at Appendix 1.

2.    Recommendation

  - The meeting is invited to consider the action items and update the list to be attached to the

Summary of discussions for this meeting.

OPEN ACTION ITEMS*

| Action Item | Description | Responsible Office | Status and Action to be taken |
| --- | --- | --- | --- |
| IP/11-2 | Application of a 10- minute longitudinal separation minimum without the mandatory application of Mach Number. | ICAO | ICAO Asia Pacific Regional Office received approval from ICAO HQ to circulate the amendment proposal (APAC-S 03/1-PAC/RAC/1) to States for comment. It was planned that the circulation process would begin during the week of 10 Jan 2005. |
| IP/11-3 | International Air Traffic Flow Management | FAA JCAB | JCAB and FAA continue inter-agency discussions in hopes of reaching a mutually acceptable agreement on the exchange of Enhance Traffic Management System (ETMS) data. An update will be provided to IPACG/23. The FAA/ATCSCC and JCAB/ATFMC hotline notification procedure became operational on 1 January 2003. No further status reports will be provided. JCAB reported on the progress on establishment of the planned Air Traffic Management Center in Fukuoka. |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | ICAO tried to schedule a CMRI meeting in late 2004 but without success. They are hopeful that CMRI will meet in early 2005. When the CMRI and RACGAT occur, IPACG would be updated on the meeting outcomes as part of the normal process. ICAO recommended that this item no longer be carried as a standing action item. |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB reported on their plan for the introduction of 50NM longitudinal separation minimum during level changes (step climb and descent) in 2005. While Oakland ARTCC has already commenced limited application, once the Ocean21 system is fully operational, Oakland and Anchorage ARTCCs will apply the ADS based 50NM longitudinal standard between appropriately equipped aircraft. Further updates will be presented to IPACG/23. |
| IP/14-1 | Consider the need for contingency plans | JCAB FAA | Internal FAA plans have been established to provide for other facilities or teams to take control of airspace, or for modified procedures to be put into place to handle contingencies; therefore the FAA believes there is no need for JCAB facilities to assume US ATC responsibilities. In light of the development of datalink procedures, JCAB feels that it may be premature to pursue this matter at this time. CLOSED. |
| IP/17-4 | Implement lateral offset procedures in the North and Central Pacific. | FAA JCAB | FAA published a NOTAM implementing the strategic lateral offset procedure in US-controlled Pacific oceanic airspace effective 20 Jan 2005. Japan issued a NOTAM implementing the strategic lateral offset procedure on 17 Jan 2005, and will issue an AIP amendment on AIRAC date 17 Feb 2005. CLOSED. |
| IP/17-5 | Evaluate current lost communications procedures | ICAO | Awaiting ICAO approval. |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks. | JCAB | JCAB presented a plan to consider the time of daily generation, coordination, and publication of PACOTS Tracks 11 and 12. The study will evaluate advantages and disadvantages from the viewpoint of airspace users as well as ATS providers. ATMC will start the assessment in March 2006 and will update future IPACG meetings on the progress. |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | FAA JCAB | The meeting agreed on an updated proposed amendment to ICAO Doc 7030. FAA and JCAB will present this proposed amendment to ISPACG/19 for comments prior to JCAB submitting it to ICAO for approval. |
| IP/19-2 | Add altitudes on G344 and R591 | FAA JCAB | Anchorage ARTCC and Tokyo ACC have signed an MOU permitting the use of non-standard altitude for direction of flight on G344/R591 when those routes are designated as tracks within the daily PACOTS. The MOU establishes a 90-day test period beginning 1 Feb 2005 to validate the use of the procedure. Outcome of the test will be presented to IPACG/23. |
| IP/19-3 | Develop a means to reduce position reporting deficiencies | FAA JCAB Airlines | JCAB reported the outcome of a survey conducted during November 2004, during which the rate of overdue reports on NOPAC routes was higher than in other oceanic airspace. Aircraft operators were urgently requested to explain the importance of this problem to flight crews, remind flight crews of the requirements for position reporting, and to communicate any technical problems to the FANS Implementation Team (FIT). It was agreed that sufficient attention had been raised regarding this problem. CLOSED. |
| IP/20-1 | Implement International Route Reservation Service (IRRES) Program | JCAB | Update to be provided to IPACG/23. |
| IP/20-2 | In-trail climb/in-trail descent (ITC/ITD) procedure using TCAS | FAA | Based on the request of some operators, FAA committed to extend the ITC/ITD test program through 2005. Further studies will be done on an in-trail procedure using other available technologies. See Action Item 22-3. CLOSED. |
| IP/20-3 | Tokyo/Oakland 165E FIR/CTA boundary fixes | FAA JCAB | Based on user input, Oakland ARTCC withdrew the request to add FIR crossing points to the PACOTS tracks. It was noted, however, that operators can make more efficient use of flight level changes if they report 165E. FAA will publish appropriate information in the Pacific Chart Supplement. CLOSED. |
| IP/21-1 | Implementation of AIDC between Anchorage ARTCC and Tokyo ACC | FAA JCAB | On 5 Jan 2005 Anchorage ARTCC and Tokyo ACC commenced the use of AIDC under a joint Memorandum of Understanding between the two facilities. CLOSED. |
| IP/21-2 | Determine at what point implementing ADS technology will be necessary for all airlines | JCAB FAA IATA | The outcome of the NPACE investigation regarding the benefits of ADS based on the ADS scenario analyses was presented. Noticeable improvement was noted in system performance when separation standards based on aircraft equipage of RNP-4 are used; as the percentage of ADS flights increases and the traffic level increases, the impact compared with separation standards based on RNP-10 becomes more profound. The meeting agreed that the study group had accomplished the goal. CLOSED. |
| IP/21-3 | Consider revising PAC turnback procedures to harmonize with changes being proposed to NAT procedures | FAA | FAA will continue to gather information and provide an update at IPACG/23. |
| IP/21-4 | Expansion of RVSM-Exclusive Airspace to FL410 | JCAB | FAA presented a NOTAM that expanded exclusive RVSM airspace to FL410 in US-controlled Pacific oceanic airspace, and was effective 20 Jan 2005. Japan will expand exclusive RVSM airspace to FL410 to correspond with the implementation of domestic RVSM in late 2005. |
| IP/21-5 | Implement 30NM lateral/30NM longitudinal (30/30) separation | All | It was agreed that establishment of a 30/30 Task Force would be discussed at IPACG/23. A proposed 30/30 Implementation Task List was introduced. Changes and/or additional tasks should be identified and submitted to FAA prior to IPACG/23. |
| IP/21-6 | Tokyo/Oakland 25N and 160E CTA boundary fixes | FAA US DOD | Oakland ARTCC and Tokyo ACC agreed to add two new compulsory reporting points on the CTA boundary on 12 May 2005. Oakland ARTCC will study what the impact might be to PACOTS tracks. DOD will check on the impact to their operations. Information regarding the study will be presented to IPACG/23. |
| IP/21-7 | Develop common traffic management terminology | FAA ATCSCC JCAB ATFMC | FAA and JCAB agreed to work together to evaluate common terminology, and will report to IPACG/23. |
| IP/21-8 | Evaluate the feasibility and capability of utilizing the Internet as a medium for ATFM communication | FAA/ ATCSCC JCAB/ATFMC | Further detailed discussions are necessary between the FAA/ATCSCC and JCAB/ATFMC to refine, test and implement an information exchange methodology. ATFMC will consider the feasibility and capability of utilizing the Internet for Voice exchange. |
| IP/22-1 | Transfer PSS1 communications circuit to support activation of the ATMC | JCAB FAA | JCAB presented the FAA with a proposal for use of commercial phone service during the transfer of the PSS1 circuit. This transfer would require shutdown of the PSS1 circuit for two weeks during Sept 2005. FAA will consider the proposal and provide a response to JCAB. |
| IP/22-2 | Review of the structure of fixed routes from Western PACOTS gateways to Japanese domestic airspace | JCAB | Tokyo ACC and ATFMC plan to conduct a study on the correlation between the established PACOTS tracks and their impact on the ATC operations around PABBA. A report on the progress will be presented to IPACG/23. |
| IP/22-3 | Consider operational testing of in-trail procedure using new technologies | FAA | FAA will gather further information and provide an update to IPACG/23. |
| IP/22-4 | Review of Guidance Material for End-to-End Safety and Performance Monitoring of Air Traffic Service (ATS) Datalink Systems in the Asia/Pacific Region | All | FAA presented guidance material prepared by the RASMAG for review and comment. Comments should be provided to Leslie McCormick, FAA by 14 Feb 2005. |
| IP/22-5 | Consider implementation of user preferred routes (UPR) in NOPAC/ CENPAC oceanic airspace | JCAB FAA | Deferred to IPACG/23. |
| IP/22-6 | Expand the work of the NPACE Study Advisory Group (NSAG) to include 30NM lateral separation standard available with RNP-4 aircraft capability | NSAG | NSAG will consider possible scenarios and report to IPACG/23. |

* Action Items for the FANS Interoperability Team (FIT) will be tracked separately by the FIT co-chairs.