THE TWENTY-THIRD MEETING OF

THE INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/23)

Tokyo, Japan, 11-15 July 2005

Agenda Item 2:	Air Traffic Management (ATM) Issues

Implementation of Reduced Longitudinal Separation Minimum

in the NOPAC and CENPAC airspace using ADS/CPDLC

(Presented by Civil Aviation Bureau, Japan)

This paper presents information regarding JCAB’s implementation plan for the reduced longitudinal separation minimum in the North and Central Pacific airspace using ADS/CPDLC.

# 1.	Introduction

1.1	At the IPACG/21 meeting, held in Tokyo in June 2004, JCAB indicated that the Multifunctional Transport Satellite (MTSAT) would need to be online for Tokyo FIR to apply 50NM longitudinal separation minimum between aircraft at cruise.

1.2     MTSAT-1R was lunched successfully on 26 February and, it will be operational in December 2005.

2.      Application of 50NM longitudinal separation

2.1     JCAB introduced 50NM longitudinal separation minimum during level changes (step climb/descent) in the oceanic airspace of Tokyo FIR on 11 April 2005 (Ref IP). The introduction of step climb/descent, has resulted in increase of opportunities for several aircraft to climb to optimum levels.

2.2     JCAB plan to introduce the application of 50NM longitudinal separation minimum at cruise using ADS in December 2005 within Tokyo FIR. It is considered that following the introduction of 50NM longitudinal separation minimum at cruise, more aircraft will have opportunities to climb to optimum levels.

2.3     JCAB intends to introduce a seamless application of 50NM longitudinal separation minimum in the Pacific airspace. To this end, it is necessary to harmonize the implementation with Tokyo, Anchorage and Oakland FIRs.

3.	Action by IPACG/23

3.1	The IPACG/23 is requested to develop an implementation programme for Anchorage, Oakland and Tokyo FIRs.