THE TWENTY-SECOND MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/22)

(Los Angeles, 24-28 January 2005)

OPEN ACTION ITEMS

(Presented by the Chairpersons)

1.	Discussion

1.1	The open action items from IPACG/21 are provided at Appendix 1.

2.	Recommendation

2.1	The meeting is invited to consider the action items and update the list to be attached to the Summary of Discussions for this meeting.

OPEN ACTION ITEMS*

| Action Item | Description | Responsible Office | Status and Action to be taken |
| --- | --- | --- | --- |
| IP/11-2 | Application of a 10- minute longitudinal separation minimum without the mandatory application of Mach Number. | ICAO | Awaiting approval by ICAO. (Note: information has been received informally from ICAO HQ that the proposed amendment is being returned to the ICAO Asia/Pacific Office for further justification.) |
| IP/11-3 | International Air Traffic Flow Management | FAA JCAB | Both FAA and JCAB reported that they are working toward a conclusion on the agreement to exchange Enhanced Traffic Management System (ETMS) data. FAA/ATCSCC and JCAB/ATFMC are in the process of finalizing a Letter of Agreement outlining hotline communication procedures. The meeting will be kept informed of developments in this area. |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | The meeting will be kept informed of developments in this area. |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB offered a plan on ADS waypoint position reporting, step climbs and 50NM at cruise. FAA expects to be ready to implement 50NM longitudinal separation in 2005. Status will be reported to IPACG/22. |
| IP/14-1 | Consider the need for contingency plans | JCAB FAA | JCAB presented a report on their concept of bilateral contingency planning for North/Central Pacific airspace in the event that an ATC unit experienced total failure. The basic concept of this plan would be that other ATC units would be prepared to assume responsibility for the airspace, facilitated by a Coordination Center. FAA will respond to JCAB’s report at IPACG/22. |
| IP/17-4 | Implement lateral offset procedures in the North and Central Pacific. | FAA JCAB | JCAB reported on the revised guidelines developed by the ICAO SASP/WGWHL/5 meeting, held in May 2004, which are expected to be distributed as a State Letter. When these procedures are implemented by ICAO, FAA will coordinate with ISPACG ATS providers to implement lateral offset procedures by AIP amendment according to the revised ICAO guidelines on a common date. JCAB and FAA will promulgate AIP on the lateral offset procedures according to the revised ICAO guidelines when they are issued. |
| IP/17-5 | Evaluate current lost communications procedures | ICAO | Awaiting ICAO approval. |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks. | JCAB FAA | Deferred to IPACG/22. |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite data link | JCAB | JCAB presented a proposed amendment to the ICAO Doc 7030 with contingency procedures in the event of a loss of data link communication. |
| IP/19-2 | Add altitudes on G344 and R591 | FAA JCAB | FAA presented a draft MOU outlining a 90-day trial to validate use of non-standard altitude for direction on G344 and R591 when these routes are designated as part of the PACOTS tracks. Anchorage ARTCC and Tokyo ACC to finalize the draft MOU and establish an implementation date. Update to be provided to IPACG/22. |
| IP/19-3 | Develop a means to reduce position reporting deficiencies | FAA JCAB Airlines | FAA summarized position report deficiencies that have occurred in Oakland FIR, which continue to be a problem. The number of overdue reports has declined only slightly since 2003. Aircraft operators were encouraged to explain the importance of this problem to crews, remind flight crews of the requirements for position reporting, and to communicate technical problem to the FIT. Tokyo ACC and Oakland ARTCC will further investigate overdue reports and report to IPACG/22. |
| IP/20-1 | Implement International Route Reservation Service (IRRES) Program | JCAB | JCAB advised the meeting that a survey of airlines has been initiated. Update to be provided to IPACG/22. |
| IP/20-2 | In-trail climb/in-trail descent (ITC/ITD) procedure using TCAS | FAA | FAA proposed to resume discussions with airlines regarding their experience and interest in renewing this test procedure. Oakland ARTCC reported only minimal use during recent months by airlines of this controller workload-intensive procedure. IATA and airlines represented agreed that the need for this procedure will probably be overtaken by ADS in the Pacific, but it should remain available as a tool for operators who wish to use it. UAL is finalizing pilot procedures to be used, and expects increased use in the future. JCAB expressed concerns about its application, as well as the concerns of Japanese airspace users. FAA will develop a proposed amendment to ICAO Doc 7030 for application in the Oakland/Anchorage FIRs. |
| IP/20-3 | Tokyo/Oakland 165E FIR/CTA boundary fixes | FAA JCAB | Oakland ARTCC proposed to include Oakland FIR/CTA boundary waypoints when eastbound PACOTS tracks are generated. Airlines requested that Oakland ARTCC and Tokyo ACC do a brief (10-days or so) survey to identify what the 165E crossing points would be and report this information to IPACG/22. |
| IP/21-1 | Implementation of AIDC between Anchorage ARTCC and Tokyo ACC | FAA JCAB | FAA presented a draft MOU to validate and implement AIDC for all aircraft transiting common boundaries between these facilities. Tokyo ACC advised that they cannot agree with the procedures unless they are the same as those used with Oakland ARTCC. Tokyo ACC and Anchorage ARTCC to continue discussions to finalize the MOU. Update to be provided to IPACG/22. |
| IP/21-2 | Determine at what point implementing ADS technology will be necessary for all airlines | JCAB FAA IATA | FAA presented information on the activities of the NPACE Study Advisory Group (NSAG) regarding three simulation scenarios established. Flight tracking program will be updated to include an in-flight conflict resolution algorithm and a procedures will be incorporated to apply reduced separation standards. NSAG will report progress to IPACG/22. |
| IP/21-3 | Consider revising PAC turnback procedures to harmonize with changes being proposed to NAT procedures | FAA | FAA presented information on inconsistencies between NAT and PAC turnback procedures. FAA will present information from the IPACG discussion for further discussion at Oceanic Work Group. FAA will report status of NAT procedure and progress to IPACG/22. |
| IP/21-4 | Expansion of RVSM-Exclusive Airspace to FL410 | FAA | FAA reported on the plan to raise the ceiling of RVSM-exclusive airspace in the Oakland Oceanic, Anchorage Oceanic and Anchorage Arctic FIRs from FL390 to FL410 to correspond with implementation of US domestic RVSM from FL290 – FL410 on 20 Jan 2005. Update to be provided to IPACG/22. |
| IP/21-5 | Implement 30NM lateral/30NM longitudinal (30/30) separation | FAA | FAA presented the draft order on RNP4 approval. FAA expects to be ready to implement 30/30 separation in limited South Pacific airspace in 2005. Information was provided on the progress of Australia and New Zealand to implement across the Tasman Sea on 25 Nov 04. Airlines expressed the wish that a coordinated 30/30 approval process be finalized very soon in order that the South Pacific implementation is not jeopardized. FAA will provide update to IPACG/22. |
| IP/21-6 | Tokyo/Oakland 25N and 160E CTA boundary fixes | FAA JCAB | Tokyo ACC proposed to add fixes on CTA boundary at the crossing point of the CTA boundary and 25N, and the crossing point of the CTA boundary and 160E. FAA to coordinate with JCAB prior to discussions at next OWG meeting. |
| IP/21-7 | Develop common traffic management terminology | FAA ATCSCC | FAA ATCSCC recommended development of common terms of reference for ATFM communications. FAA ATCSCC to provide an update to IPACG/22. |
| IP/21-8 | Evaluate the feasibility and capability of utilizing the Internet as a medium for ATFM communication | FAA ATCSCC | FAA ATCSCC recommended discussions between the JCAB and FAA to evaluate the feasibility and capability of utilizing secure communications technology (Virtual Private Networks) over the Internet as a medium for communication. FAA ATCSCC to provide an update to IPACG/22. |

- END -

* Action Items for the FANS Interoperability Team (FIT) will be tracked separately by the FIT co-chairs.