## Slide 1: New Facility and Construction Updates

## Slide 2
New Facilities – 2017 and Beyond
Photometric Laboratory
NextGen Pavement Lab Expansion Office Space
Airport Safety Tech Storage / Warehouse

## Slide 3
Technical Center Construction Approval Process
Technical Center Master Planning Approval
  Site Selection
    Infrastructure Requirements
  Environmental Assessment
    Review and Approvals by State and Federal Agencies
Design
  Plans and Specifications
Construction

## Slide 4
Site Selection
Water; Fire and Sewer Lines were Extended During
Current Construction

## Slide 5: New Facility Planning

## Slide 6
Technical Center Construction Approval Process
Technical Center Master Planning Approval
  Site Selection
    Infrastructure Requirements
  Environmental Assessment
    Review and Approvals by State and Federal Agencies
Design
  Plans and Specifications
Construction

## Slide 7
Status of Environmental Assessment
Environmental Assessment began September 2015
Draft EA submitted February 4, 2016
  Included FoNSI, Finding of No Significant Impact
    Review comments by FAA have been provided
  Revised Draft EA submitted March 2, 2016 for FAA Review
  Submitted to State and Federal regulatory agencies for comment May 2016
    Public comment and review period – 45 days
  Regulatory Agency Comments addressed June 2016

## Slide 8
Technical Center Construction Approval Process
Technical Center Master Planning Approval
  Site Selection
    Infrastructure Requirements
  Environmental Assessment
    Review and Approvals by State and Federal Agencies
Design
  Plans and Specifications
Construction

## Slide 9: New Facility Design
Design Scope of Work
  Plan to use the Army Corps of Engineers Philadelphia District under an existing Interagency Agreement
  Draft Design Scope provided to USACE August 2016
  Final design scope to be developed by ANG-E262 in coordination with Technical Center Facilities Engineers

## Slide 10: Thank You

## Slide 11
QUESTIONS?
Comments?
www.airporttech.tc.faa.gov
Murphy.Flynn@faa.gov