Open Action Items – Updated September 01, 2015

| ID | Action Item | Meeting | Status |
| --- | --- | --- | --- |
| Summer 2014_01 | Brief HF Subcommittee on the current state of NextGen and the relationship to the ATO/ANG Top 7 (Rachel Seely) (John Marksteiner will present) | Summer 2014 | Closed at Summer 2015 Meeting |
| Summer 2014_02 | Provide a research to reality/strengths and benefits briefing at Spring 2015 meeting and make this a standard inclusion at future meetings (Rachel Seely) | Summer 2014 | Closed at Summer 2015 Meeting |
| Winter 2015_03 | Provide briefing on monitoring research results, when available. Identified as action of the guidance for FMS uses. (Kathy Abbott) | Winter 2015 | Deferred to Next meeting – Winter 2016 |
| Winter 2015_04 | NASA or Industry should brief on the longer term research during discussion of recommendation 4, FMS documentation design training & procedures. (Kathy Abbott) (Tom Prevot will present) | Winter 2015 | Closed at Summer 2015 Meeting |
| Winter 2015_05 | Have the software and digital systems team brief on the V&V work they are doing. Also have NASA brief on their V&V work. (NASA/Kathy Abbott, Michelle Yeh) | Winter 2015 | Deferred AVS (V&V) to next meeting - Spring 2016 |
| Winter 2015_06 | NASA to brief on the work they’re doing with the airlines to look at where unique malfunctions are occurring. (Jessica Nowinski) (Tom Prevot will present) | Winter 2015 | Closed at Summer 2015 Meeting |
| Winter 2015_07 | Provide a briefing on the progress on the NY TRACON training and standards development and discuss the options for migrating this to other TRACONs. | Winter 2015 |  |
| Winter 2015_08 | Incorporate the top five HF issues into the ANG-C1 R&D framework and report progress at future HF subcommittee meetings. | Winter 2015 |  |
| Winter 2015_09 | At upcoming HF subcommittee meetings, report on UAS ground station design research. | Winter 2015 | Closed at Summer 2015 Meeting |
| Winter 2015_10 | Coordinate FY 2015 UAS systems research closely with ANG-C1 and the REDAC HF subcommittees’ strategic priority called “Integration of UAS/RPAS into the NAS,” identified at the Summer, 2014 meeting. | Winter 2015 | Closed at Summer 2015 Meeting |