## Slide 1: REDAC / HF
Human Factors Division, ANG-C1
September 8, 2016
NextGen ATC/TechOps Human Factors
BLI Number: 1A07A0/1A08A0
Review Existing Portfolio Activities and Plans

## Slide 2: NextGen ATC/TechOps Human Factors F&E
Program Description:
Focus on documenting and transitioning Human Factors Lessons Learned from concept exploration and early implementation activities
Promotes the use of Human Factors Best Practices, Human Performance Metrics and Human Factors Standards in the early implementation and requirements concept engineering and development phases of NAS programs and procedure updates
Supports continuous of Human Factors Best Practices and Standards updates based on selected NextGen test cases
Work jointly with customer organizations to identify, collect and respond to their needs (AJM, AJG, AJV, AJI), focusing on NextGen capability transitions where it impacts people’s job, NAS safety and efficiency

## Slide 3: NextGen ATC/TechOps Human Factors F&E
What are the benefits to the FAA
This program aims at providing human factors system level guidance to assist with the evolution of the NAS infrastructure and its workforce with a focus on the early phases of the Acquisition Management System (AMS) (i.e., Service Analysis and Concept & Requirements Definition).
What determines program success
Successful transition strategy of Human Factors products.
Identify areas of HF needs early in support of NAS infrastructure and workforce changes. That minimizes safety and adverse operational impacts.

## Slide 4: NextGen ATC/TechOps HF Team
  Sponsors:
  ANG – NextGen
  AJM – Program Management Office
  AJI – Safety and Technical Training
  AJG – Management Services
  AJW – Technical Operations
  AJV-7 – Operational Concepts, Validation and Requirements
  ANG-C1 Program Management:
  PM - Jerome Lard
  PM - Stephanie Kreseen
  HF Integration Lead - Bill Kaliardos
  Laboratories:
  FAA Civil Aerospace Medical Institute (CAMI)
    AAM-520 – Carol Manning, Branch Manager
  FAA Research, Development and Human Factors Laboratory (RDHFL)
    ANG-E25 – Kenneth Allendoerfer, Branch Manager

## Slide 5: Anticipated Research in FY16 and FY17
Planned Research Activities
Integration of HF activities under PBN and Separation Management Portfolios
  Continue PBN Human Performance Metrics
  Continue EoR Human Factors Implementation Guidance
Future Enterprise Human Factors Assessment and Guidance
  Continue to explore and develop guidance which justifies the need for continuous controller and human factors engineers in the pre-implementation activities (Concept definition exploration, and engineering)
  Document the benefit to safety, and efficiency gains to the NAS by providing empirical data on the integration of NextGen impact analysis on workload and training following existing FAA HF Design Standards
  Promote systematic involvement of AF/AT and HFE specialists in user interface design in pre-implementation phases, to help identify potential controller workload and usability issues early on and prevent cost costs and acceptability risks of changing the design after implementation
  Promote HF involvement in strategic and operations planning activities (e.g.: Process Engineering, definition of HF metrics and guidance focused on NAS Wide Planning tasks and Traffic Flow Management, Process Engineering and Collaborative Decision Making, HF Analysis for Information Exchange, Distribution and Collaboration Strategies amongst NAS Stakeholders)
Notes: Example of Future Enterprise Requirement:
Statement of Research Requirement
Mid-Term NEXTGEN Information Integration on the En Route Controller’s Workstation.
Gap: As the new NEXTGEN technologies are integrated into the National Airspace System (NAS), requirements arise to display a large volume of new data from, and indicate the operational status of, these technologies to controllers. Current proposals to manage this additional information in the En Route environment involve new icons or indicators displayed around the typical data block, as well as additions to the “fly out” or expandable menus of data and action choices, and “views” (lists of information) to the side of the main radar display. These information display decisions have not been validated to demonstrate that controllers can use the CHI in a safe manner. The addition of visual information to a user interface raises questions about a user’s ability to process the information accurately and quickly, and in a manner that is not burdensome, taxing or distracting to the user. It is possible that the intended function of these indicators may, especially in combination with one another, increase rather than decrease controller cognitive workload. These potential safety risks have not been assessed. Currently, CHI design activities are funded by each program and specific only to that program. There are no funds to examine the integrated, operational application of the new designs or design strategies. The purpose of this project is to empirically evaluate the effectiveness and safety of the design decisions made in the En Route CHI development processes, as well as provide basic scientific data associated with integrating the mid-term NEXTGEN technologies into the En Route controller’s work environment.
Benefit: This project will directly benefit the safety of the NAS by providing empirical data on the integration of NEXTGEN and controller workload before the software is deployed to the field. By systematically exercising the controller interface before deployment, the project will identify potential controller workload and usability issues early in the development process and avert the costs and safety risks of changing the design after implementation.
Product: The project shall provide a systematic evaluation of the NEXTGEN information presented, coding, placement, accessibility and usability, as well as a measure of changes to controller workload, cognitive workload, scanning patterns, potential for error for each of the mid-term technologies, both independently and together in a high fidelity series of human-in-the-loop evaluations. A formal Technical Report of the findings and quick look briefings will be produced.
When: Summer/Fall 2014
Use: This document will be used by En Route and NEXTGEN Program Managers and decision makers to validate NEXTGEN integration and design decisions, ideally prior to deployment of ERAM software versions which include NEXTGEN changes. The data will be used by teams evaluating change requests as a reference on how to evaluate change options. The data will be used by the NEXTGEN Office and benefits personnel to compute benefits of NEXTGEN technologies and concepts.

## Slide 6: Recent Accomplishments
2nd Quarter Accomplishments (FY16, Q2 – Jan-Mar)
  NextGen Segment Bravo Human Error Conditions Metrics - (05.01.00)
    Metrics are evaluated based on factors such as Facility Influence, Controller Workspace, NAS Systems/Procedure Interactions, Controller Readiness (Cognitive and Physical, Knowledge and Experience), Operator Actions, etc. based on Air Traffic Analysis and Classification System
3rd Quarter Accomplishments (FY16, Q3 – Apr-Jun)
  Guidance for Integration of Human-System Resiliency Metrics in the Safety Risk Management Guidance – (03.01.00)
  Develop Implementation Plan and Recommendations for Convergence of Enroute/Terminal Functions – DRAFT – (04.01.00)
  Report on legacy NAS vs. NextGen Adverse Event Recovery and System Resiliency Metrics (06.04.00)
Notes: Fort Hill deliverable based on AirTracs (The Air Traffic Analysis and Classification System – AirTracs ):
The Air Traffic Analysis and Classification System (AirTracs) is a framework for systematically 41 examining human performance in ATC safety events. The AirTracs framework is based on the five 42 tiers of the Department of Defense’s Human Factors Analysis and Classification System (HFACS) 43 model. The domain specific factor categories incorporate factors from HERA and JANUS 44 taxonomies. The AirTracs framework promotes the identification of causal trends by allowing 45 factors from the immediate operator context to agency-wide influences to be identified. The 46 AirTracs factor model can be found below, followed by factor category descriptions.

## Slide 7: PLA Project Schedule / Deliverables
FY16 PLA Deliverables | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
00.01.00 Multi-Year Program Plan |  |  |  | G |  |  |  | 
00.02.00 Bimonthly PLA Status Updates provided by NLP |  |  |  |  |  |  |  | G
00.03.00 Quarterly Program Management Reviews |  |  |  |  |  |  |  | G
01.01.00 Report identifying TechOps human performance impacts |  |  |  |  |  |  |  | G
01.02.00 Human Factors Guidance for System Administration and Support (SAS) and Maintenance and Control (M&C) Requirements for NextGen Capabilities and Tools |  |  |  |  |  |  |  | G
02.01.00 Guidance for Integration of Airport and Weather Information on NextGen Air Traffic Information Displays |  |  |  |  |  |  | G | 
03.01.00 Guidance for Human-System Resiliency Evaluation and Safety Risk Assessment in the Prediction of Risk Severity and Occurrence |  |  |  |  |  |  |  | G
FY16
FY17

## Slide 8: PLA Project Schedule / Deliverables
FY14 PLA Deliverables | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
00.01.00 Multi-Year Program Plan | B |  |  |  |  |  |  | 
00.02.00 Bimonthly PLA Status Updates provided by NLP |  | B |  |  |  |  |  | 
00.03.00 Quarterly Program Management Reviews |  | B |  |  |  |  |  | 
00.04.00 Stakeholder Coordination and Enterprise Architecture alignment to evolve the Human Systems Integration Roadmap (HSI) (FY14 Funding Committed; Pending Award) |  |  |  |  | G |  |  | 
00.05.00 Human Factors Guidance to Assist Service Organizations when Preparing Service Analysis Outputs and Products |  |  |  | G |  |  |  | 
00.06.00 Human Factors Guidance to Assist Systems Engineers with Concepts and Requirements Definition Activities |  |  |  | G |  |  |  | 
01.01.00 Prioritization Process for Information Elements to be Displayed on the Data Block |  |  |  |  | G |  |  | 
02.01.00 NextGen HF Guidance on the Display of Information from Air traffic time-Based Systems |  |  |  |  |  | G |  | 
03.01.00 Guidance for the Display of NOTAMs on the Integrated Display System (IDS) |  |  |  |  | G |  |  | 
FY16
FY17

## Slide 9: PLA Project Schedule / Deliverables
FY14 PLA Deliverables (con’t) | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
04.01.00 Develop Implementation Plan and Recommendations for Convergence of En route/Terminal Functions |  |  |  | G |  |  |  | 
05.01.00 Develop NextGen Segment Bravo Human Error Conditions Metrics and Baseline Comparison Assessment (FY14 Funding Committed; Pending Award) |  |  |  |  | G |  |  | 
06.02.00 Finalize NextGen Alarms and Alerts Management Guidance |  |  |  | G |  |  |  | 
06.03.00 Recommended NextGen Alarms and Alerts Association Method |  |  |  | G |  |  |  | 
06.04.00 Report on legacy NAS vs. NextGen Adverse Event Recovery and System Resiliency Metrics |  |  | B |  |  |  |  | 
07.01.00 NextGen Performance Based Navigation Procedures Development Guidebook (FY14 Funding Committed; Pending Award) |  |  |  |  | G |  |  | 
08.01.00 Final NextGen Mid-Term Controller Strategic Job and Training Needs Analysis |  |  |  |  |  | G |  | 
09.01.00 Traffic Manager (TM) Job and Tool Analysis and Recommendations |  |  |  |  | G |  |  | 
FY16
FY17

## Slide 10: NextGen HF Guidance on the Display of Information from ATC Time-Based Systems (FY14 PLA 02.00.00)
Details:
Task Manager: Jerome Lard
Performer: Tech Center
Funding: FY14 $234,000
PoP: 11/20/2015 – 3/31/2017
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description:
The purpose of this research is to develop and evaluate methods, and provide standard practices for the display and use of time-based information on Air Traffic Control (ATC) displays. The specific objectives of this research are:
- To research prior efforts to present time-based information in domains relevant to ATC,
- To develop and evaluate prototype methods for presenting time-based information in ATC, and
- To provide guidance and standard practices for presenting time-based information on ATC displays.
Status: In Progress/On Track
Deliverable | Due Date | Status
02.01.00 NextGen HF Guidance on the Display of Information From Air Traffic Time-Based Systems | 3/31/2017 | G
Notes: Kick-off 11/20

## Slide 11: Human Factors Guidance for the Display of NOTAMS on Information Display Systems (IDS) (FY14 PLA 03.00.00)
Details:
Task Manager: Jerome Lard
Performer: Tech Center/ Securboration
Funding: FY13/14 $480,000
PoP: 9/9/2015 – 11/30/2016
Sponsor: ANG (NextGen Chief Scientist for the PMO)
Customer: PMO
Description: The purpose of this project is to develop a clear understanding of how Notices to Airmen (NOTAMs) are used by air traffic controllers today and how they are expected to be used in the NextGen timeframe. In particular, the project will determine
if new features and presentations for NOTAMs that are anticipated for the flight deck domain are applicable to ATC. The project will develop human factors guidance to ensure that changes and enhancements will be effective, support ATC tasks, and follow human factors guidelines and best practices. Rapid prototyping of rank-ordered lists of information (NOTAMs) will be presented to the ATCs to assess and evaluate comparative benefit of different presentation philosophies addressing prioritized lists.
Status: In Progress/On Track
Deliverable | Due Date | Status
03.01.00 Guidance for the display of NOTAMs on the IDS | 11/30/2016 | G
Notes: Kick off was conducted on 9/21.

## Slide 12: En Route/TRACON Common Function Assessment (FY14 PLA 04.00.00)
Details:
Manager: Jerome Lard
Performer: CAMI/Tech Center
Funding: FY14 $472,000
PoP: 7/1/2015 – 9/30/2016
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description: The overall objective of this project is to provide human factors guidance on the design and potential implementation of a common set of functions, information elements, user interfaces, and interactions across ARTCC and TRACON controller workstations. This guidance will take the form of a set of requirements and implementation recommendations that will make the workstations in both domains more similar in functionality and design.
Status: In Progress/On Track
Deliverable | Due Date | Status
04.01.00 Develop Implementation Plan and Recommendations for convergence of En Route/ Terminal Functions | 9/30/2016 | G

## Slide 13: NextGen Segment Bravo Human Error Conditions Assessment (FY14 PLA 05.00.00)
Details:
Task Manager: Jerome Lard
Performer: Fort Hill Group
Funding: FY13/14 $506,325
PoP: 7/1/2015 – 12/31/2016
Sponsor: ANG-B3
Customer: ANG-B3/AJI
Description: The project team will develop a series of human error mode metrics that describe the human performance risk profile associated with controller operations in the NAS. Identified metrics will be coordinated with NextGen Safety stakeholders to promote the inclusion into the NextGen Safety Assessment process. A baseline of human performance risk profile utilizing the AirTracs and the Human Error Safety Risk Assessment (HESRA) methodology to identify the current types of human error modes and their safety consequence on current operations. The assessment must be incorporate existing controller task analyses, voluntary safety reports, and interviews with air traffic control subject matter experts. NextGen implementations will then be assessed against this baseline to develop human performance risk profiles.
Status: In Progress/On Track
Deliverable | Due Date | Status
05.01.00 NextGen Segment Bravo Human Error Conditions Metrics and Baseline Comparison Assessment | 12/31/2016 | G

## Slide 14: NextGen Alarms and Alerts Management (FY14 PLA 06.02.00)
Details:
Task Manager: Jerome Lard
Performer: Humanproof
Funding: FY13 $375,000
PoP: 4/10/2015 – 9/30/2016
Sponsor: PMO
Customer: PMO
Description: The goal of the effort is to develop guidance for the effective presentation and management of Alarms and Alerts in the ever increasing complexity of the NextGen air traffic environment.
An updated alarms, alerts, notification taxonomy is developed to identify coverage gaps in current FAA standards in regard to alarms, alerts, and notifications. Further, this project looks to provide recommendations for alarm and alert management in the NextGen timeframe through the analysis of operational responsibilities across the air traffic domain.
Status: In Progress/On Track
Deliverable | Due Date | Status
06.02.00 Finalize NextGen Alarms and Alerts Guidebook | 9/30/2016 | G

## Slide 15: Automation and Decision Support Tools, Resiliency (FY14 PLA 06.04.00, FY16 PLA 03.01.00)
Details:
Task Manager: Jerome Lard
Performer: MIT Lincoln Labs
Funding: FY14 $90,000
PoP: 7/31/2015 – 4/30/2016
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description: Integrating new automation and DSTs requires careful examination of how the system is designed to determine the appropriate system behaviors. The purpose of this project is to create an initial catalog of proposed NextGen DSTs and automated systems, identify instances where controllers will use multiple tools simultaneously, and the address associated risks. The study will include an analysis of the limits of increased automation and how increased use of automated systems and DSTs may affect the resiliency of the NAS overall. This study will provide a better understanding of degraded automation modes, resiliency under high levels of automation, and recovery procedures for adverse events. The final results will be provided to the PMO and Safety and Technical Training Group. The project may also provide a baseline for the development of future operational concepts that include DSTs and information automation. Project team has developed and presented a publication summarizing early results for this work (DASC 2015).
Status: In Progress/On Track
Deliverable | Due Date | Status
06.04.00 Report on legacy NAS vs. NextGen Adverse Event Recovery and System Resiliency Metrics | 4/30/2016 | B
03.01.00 Guidance for Integration of Human-System Resiliency Metrics in the Safety Risk Management Guidance | 8/31/2017 | B

## Slide 16: NextGen Traffic Flow Management Tool Assessment for the Traffic Manager (FY14 PLA 09.00.00, FY16 PLA 03.01.00)
Details:
Task Manager: Stephanie Kreseen
Performer: Tech Center
Funding: FY14 $329,000
PoP: 11/10/2015 – 03/15/2017
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description: The purpose of this project is to develop a better understanding of human behavior when using the types of decision-support tools planned for the Traffic Flow Management (TFM) domain: recommendation tools that provide users with suggested solutions to problems and “what-if” modeling tools that allow users to examine the likely outcomes of different potential actions and scenarios. The project will develop general guidelines for the design and training of Traffic Managers and Coordinators for the use of NextGen recommendation and what-if modeling tools. By extension, under this project, guidelines applicable to other ATC domains may be developed, when using the same what-if modeling tools.
Status: In Progress/On Track
Deliverable | Due Date | Status
09.01.00 TM Job and Tool Analysis and Recommendations | 03/15/2017 | G
03.01.00 Guidance for Integration of Human-System Resiliency Metrics in the Safety Risk Management Guidance | 08/31/2017 | G
Notes: Kick-off 11/10, project plan submitted 12/7

## Slide 17: References

## Slide 18: AirTracs