## Slide 1
Briefing to
REDAC - NAS Operations Subcommittee
Operational Weather Requirements Analysis Methodology
August 28, 2013
Rick Heuwinkel
Mark Huberdeau

## Slide 2: Aviation Weather Requirements
Three tier effort in collaboration with NWS
  NowGen Requirements
    TFM Aviation Weather Requirements Group (TRWG) – Develop performance requirements for NWS produced aviation weather forecast information used in today’s support to TFM
    Aviation Weather Requirements Working Group (ARWG) – revalidates aviation weather products, and allows NWS identify opportunities to simplify/retire products
  NextGen Midterm ConOps
    Identifies weather needs and validates with operational stakeholders
    Develop and validate performance requirements for weather information
    Allocates requirements to ATM or NWS
  NextGen FOC Requirements
    To be addressed after completion of NextGen Midterm effort

## Slide 3
Mid-term ConOps
NAS Strategic TFM Services
Flight Planning Services
Airport Ops Services
Arrival & Departure Ops Services
Cruise Ops Services
Oceanic Ops Services
Aviation Weather Requirements Process Overview
Objective  To develop validated operational performance requirements that address user needs and achieve the successful implementation of mid-term service capabilities.
Decomposition of capabilities through ConOps functional analysis and NSIP analysis to derive weather functions and interfaces with ATM operations.
Access User needs from an ”as-is” and “to-be” operational context to determine weather information needs in the “to-be” state.
Conduct operational validation of user needs, operational requirements, and weather information needs through use of scenarios with subject matter experts.
Convert operational requirements to performance requirements.
Validate performance requirements through appropriate methods, such as modeling, simulation, or Human- in-the-lop exercises.
Analysis
Validation & Approval
Allocate validated requirements to FAA & NWS
CATM
ISO
TBFM
IMRO
IALVO
Others
Approve requirements.
NSIP 5.0 Bravo
Services
Portfolios

## Slide 4: Aviation Weather Requirements – Schedule
CY2012 |  |  |  | CY2013 |  |  |  | CY2014 |  |  |  | CY2015 |  |  |  | CY2016 |  |  |  | CY2017 |  |  |  | CY2018 |  |  | 
Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
Initial Set of Validated Requirements
MAR 2014
TFM Requirements Definition
JAN 2012
NWS Product Baseline/Implementation
(On-Going)
Assessment of NWS products for ATO
FEB 2013
Identify Opportunities DEC 2013
Initial Weather Needs DEC 2013
Final Weather Needs
SEP 2014
Traffic Flow Management (TFM) Requirements Working Group (TRWG)
Aviation Weather Requirements Working Group (ARWG)
NextGen Midterm ConOps Aviation Weather Requirements
Final Set of Validated Requirements
MAR 2015
Allocation to ATM or NWS
DEC 2015

## Slide 5: Integration of Weather, Traffic, and Airspace Information
ATM-Weather Integration Concept
ATM-Weather Decision Model

## Slide 6: Levels of Integration
Level Ø – No integration
“I gotta’ do it all in my head…”
“It’s easier to figure out the impact…”
Level 1 – Weather on the glass
Conversion to NAS Impact or State Change
Level 3 – Impact
Generation of Hierarchical Solutions
Level 4 – Decision Support
Translation to NAS Constraint or Threshold Event
Level 2 – Weather Constraint
Monitoring
Constraint ID
Analysis
Planning
Execution

## Slide 7
MONITORING
CONSTRAINT ID
ANALYSIS
PLANNING
EXECUTION
MONITORING
CONSTRAINT ID
ANALYSIS
PLANNING
EXECUTION
MONITORING
CONSTRAINT ID
ANALYSIS
PLANNING
EXECUTION
MONITORING
CONSTRAINT ID
ANALYSIS
PLANNING
EXECUTION
MONITORING
CONSTRAINT ID
ANALYSIS
PLANNING
EXECUTION
National
ATCSCC
Regional
“Metro”
Control
Local
ARTCC
Local
TRACON
Local
Tower
FOC / TMS
Pilot / Dispatcher
Pilot / CPC

## Slide 9
2:
TFM Airborne Rerouting
(ARTCC)
3: Tactical Airborne Rerouting
(TRACON)
4:
TFM Departure Flow Management
1: Strategic
TFM - FCA
(ATCSCC)
Operational Decision Making
1: AFP filtered 30 percent of the flight demand going through the forecast area 5 hour prior to convective weather development
(4-8 hrs.)
2: Local ARTCC refines demand further on routes based on a near term forecast with current conditions and observations (2-1 hrs.)
3: Sector controllers assist pilot with deviation to avoid thunderstorm activity in the sector, sector has a very reduced flow rate based on previous actions taken (real time, 0-30 mins.)
4: Departures are flowing with alternate departure routes and available airspace due to a reduced arrival flow because of early arrival initiatives being put in place, (0-1 hr.)
All decisions have spatial and temporal variations, but are interconnected to address a common impact problem to the system

## Slide 10
Weather Event “T”
CATM Portfolio
T- 0 to 60 min.
T- 2 to1 Hrs.
T- 4 to 2 Hrs.
T- 8+ to 4 Hrs.
Next Day+
Segment Alpha
Segment Bravo
Level 1 - Collaborative Airspace Constraint Resolution (CACR) provides ability for FOCs to submit priority routes to avoid weather impact
Level 2 - Airport Acceptance Rate Decision Support (AARDS) allows traffic managers to maintain a strategic, multi-hour Airport Acceptance Rate (AAR) forecast
Level 2 - Route Availability Planning Tool (RAPT) provides indication of departure route and fix blockage at NY metros and ORD
Level 3 - Arrival Route Availability Planning predicts flow blockage on last 90 minutes of flight
Level 4 - Integrated Departure Route Planning (IDRP) provides strategic insight on integrated traffic, weather, and available airspace capacity for departures

## Slide 11
Descent/
Approach/Landing/
Taxi
TBFM Portfolio
Flight Planning
(T-4 hrs)
Pushback/Taxi
Cruise
Takeoff/ Climb
Extended Metering extends the metering horizon beyond the nominal distance used today (150-200 nm)
Level 1 - Metering During Reroute Operations enables the continued use of metering during reroute operations in dynamic wx conditions
En Route Path Stretching provides automation to enable controllers to maneuver aircraft to meet metering times
Segment Alpha
Segment Bravo