## Slide 1: REDAC / NAS Ops
Human Factors Division, ANG-C1
August 9 - 10, 2016
NextGen ATC/TechOps Human Factors
BLI Number: 1A07A0
Review of FY 2018 Proposed Portfolio

## Slide 2: NextGen ATC/TechOps Human Factors F&E
What are the benefits to the FAA
This program aims at providing human factors system level guidance to assist with the evolution of the NAS infrastructure and its workforce with a focus on the early phases of the Acquisition Management System (AMS) (i.e., Service Analysis and Concept & Requirements Definition).
What determines program success
Successful transition strategy of Human Factors products.
Identify areas of HF needs early in support of NAS infrastructure and workforce changes. That minimizes safety and adverse operational impacts.

## Slide 3: Performance Goals / Status
The NextGen HF ATC / Tech Ops research program supports the maturation of multiple NextGen concepts & programs. Below is a subset of increments that this program supports:
  102158-01: Initial En Route Data Communications Services
  104128-24: Time-Based Metering in the Terminal Environnent
  103305-12: Improved Access to NAS Aeronautical, Status, and Constraint Information for Authorized NAS Users and Subscribers
  102137-34: En Route Conformance Monitor for PBN Routes
  108209-12: Metroplex PBN Procedures
  104117-22: Arrival Scheduling with Departure Data
  109405-31: Initial Business Continuity Services Implementation Planning
  109605-21: Integrated Safety Management

## Slide 4: AMS Decision Point Status
Decision Point | Anticipated Date | Status
927 - Decision on the Implementation Strategy of NextGen ATC Alarms, Alerts, and Notification Guidance | 2016, Q4 | 
928 - Decision on the Implementation Strategy for Information Presentation Guidelines of Flight Data and the NextGen Data Block | 2016, Q4 | 
Human Centered Design
Procedure Complexity Reduction and Usability
Decision Point | Anticipated Date | Status
568 - Decision on Implementation Strategy for Human Factors Guidelines for NextGen Instrument Procedures | 2016, Q2 | 

## Slide 5: AMS Decision Point Status
Decision Point | Anticipated Date | Status
926 - Decision on the Implementation Strategy of Mid-Term ATC Human Performance Safety Requirements into the NextGen Safety Process | 2016, Q4 | 
988 - Decision on the Implementation Strategy of Post-Bravo ATC Human Performance Safety Requirements into the NextGen Safety Process | 2018, Q4 | 
989 - Decision on Future NextGen ATC Human Performance Safety Needs Based on the Operational Effectiveness of Implemented NextGen Human Performance Safety Requirements | 2020, Q4 | 
994 - Decision on the Implementation Strategy of Mid-Term and Post-Bravo Tech Ops Human Performance Safety Requirements into the NextGen Safety Process | 2018, Q4 | 
995 - Decision on Future NextGen Tech Ops Human Performance Safety Needs Based on the Operational Effectiveness of Implemented NextGen Human Performance Safety Requirements | 2020, Q4 | 
Human Performance and Safety

## Slide 6: Recent Accomplishments
2nd Quarter Previous Quarter Accomplishments (FY16, Q2)
  NextGen Segment Bravo Human Error Conditions Metrics Baseline Comparison - DRAFT (05.01.00)
3rd Quarter Accomplishments (FY16, Q3)
  Develop Implementation Plan and Recommendations for Convergence of Enroute/Terminal Functions – DRAFT (04.01.00)
  Report on legacy NAS vs. NextGen Adverse Event Recovery and System Resiliency Metrics (06.04.00)

## Slide 7: Anticipated Research in FY16 and FY17
Planned Research Activities
Integration of HF activities under PBN and Separation Management Portfolios
  PBN Human Performance Metrics
  EoR Human Factors Implementation Guidance
Expected Milestones and Products
Safety
  Human Factors Performance and Safety Baseline Assessment Report
  Report on legacy NAS vs. NextGen Adverse Event Recovery and System Resiliency Metrics
PBN
  NextGen Performance Based Navigation Procedures Development Guidebook
Enterprise Human Factors Assessment and Guidance
  Develop Human Factors Guidance for Convergence of Enroute/Terminal Functions and Displays
  Recommended NextGen Alarms and Alerts Association Method

## Slide 8: Guidance for Service Analysis and Concept and Requirements Definition (FY14 PLA 00.05.00 and 00.06.00)
Details:
Task Manager: Bill Kaliardos
Performer: Humanproof/Engility
Funding: FY13/14 $325,000
PoP: 4/1/2015 – 9/30/2016
Sponsor: ANG-B1
Customer: ANG-B1/AJM
Description: This work consists of working with the FAA sponsor to develop human factors guidance for use during the early Acquisition Management System (AMS) phases of Service Analysis (SA) and Concept and Requirements Definition (CRD). The resulting output of this effort will be working with the FAA sponsor to update the Human factors Job Aid to enhance the content, information presentation, and usability of the document for SA and CRD phases. This work also includes assisting in coordinating the Quarterly Human Factors Acquisition working Group Meetings.
Status: In Progress/On Track
Deliverable | Due Date | Status
00.05.00 Human Factors Guidance to assist service organizations when preparing Service Analysis outputs and products | 9/30/2016 | G
00.06.00 Human Factors Guidance to assist systems engineers with Concepts and Requirements Definition Activities | 9/30/2016 | G

## Slide 9: Process Development for NextGen Flight Data Presentation/Management (FY14 PLA 01.00.00)
Details:
Task Manager: Jerome Lard
Performer: Tech Center
Funding: FY14 $229,000
PoP: 6/18/2015 – 10/31/2016
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description:
The purpose of this project is to create a rigorous standard process for developing the presentations of flight information on the primary ATC primary situation displays, such as STARS, and the functions associated with managing flight information. The standard process will help FAA system development and acquisition programs create information presentations that are effective, easy to train, support effective controller decision making, and reduce the likelihood and impact of human error. The research will also provide guidance to system development and acquisition programs on ways to apply the standard process. The project team will be visiting 5 TRACONs to collect data.
Need 6 SMEs and travel funds.
Status: In Progress/On Track
Deliverable | Due Date | Status
01.01.00 Prioritization Process for Information Elements to be displayed on the Data Block | 10/31/2016 | G
Notes: Kick-off 6/18

## Slide 10: NextGen HF Guidance on the Display of Information from ATC Time-Based Systems (FY14 PLA 02.00.00)
Details:
Task Manager: Jerome Lard
Performer: Tech Center
Funding: FY14 $234,000
PoP: 11/20/2015 – 3/31/2017
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description:
The purpose of this research is to develop and evaluate methods, and provide standard practices for the display and use of time-based information on Air Traffic Control (ATC) displays. The specific objectives of this research are:
- To research prior efforts to present time-based information in domains relevant to ATC,
- To develop and evaluate prototype methods for presenting time-based information in ATC, and
- To provide guidance and standard practices for presenting time-based information on ATC displays.
Status: In Progress/On Track
Deliverable | Due Date | Status
02.01.00 NextGen HF Guidance on the Display of Information From Air Traffic Time-Based Systems | 3/31/2017 | G
Notes: Kick-off 11/20

## Slide 11: Human Factors Guidance for the Display of NOTAMS on Information Display Systems (IDS) (FY14 PLA 03.00.00)
Details:
Task Manager: Jerome Lard
Performer: Tech Center/ Securboration
Funding: FY13/14 $480,000
PoP: 9/9/2015 – 11/30/2016
Sponsor: ANG (NextGen Chief Scientist for the PMO)
Customer: PMO
Description: The purpose of this project is to develop a clear understanding of how Notices to Airmen (NOTAMs) are used by air traffic controllers today and how they are expected to be used in the NextGen timeframe. In particular, the project will determine if new features and presentations for NOTAMs that are anticipated for the flight deck domain are applicable to ATC. The project will develop human factors guidance to ensure that changes and enhancements will be effective, support ATC tasks, and follow human factors guidelines and best practices. Rapid prototyping of rank-ordered lists of information (NOTAMs) will be presented to the ATCs to assess and evaluate comparative benefit of different presentation philosophies addressing prioritized lists.
Status: In Progress/On Track
Deliverable | Due Date | Status
03.01.00 Guidance for the display of NOTAMs on the IDS | 11/30/2016 | G
Notes: Kick off was conducted on 9/21.

## Slide 12: En Route/TRACON Common Function Assessment (FY14 PLA 04.00.00)
Details:
Manager: Jerome Lard
Performer: CAMI/Tech Center
Funding: FY14 $472,000
PoP: 7/1/2015 – 9/30/2016
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description: The overall objective of this project is to provide human factors guidance on the design and potential implementation of a common set of functions, information elements, user interfaces, and interactions across ARTCC and TRACON controller workstations. This guidance will take the form of a set of requirements and implementation recommendations that will make the workstations in both domains more similar in functionality and design.
Status: In Progress/On Track
Deliverable | Due Date | Status
04.01.00 Develop Implementation Plan and Recommendations for convergence of En Route/ Terminal Functions | 9/30/2016 | G

## Slide 13: NextGen Segment Bravo Human Error Conditions Assessment (FY14 PLA 05.00.00)
Details:
Task Manager: Jerome Lard
Performer: Fort Hill Group
Funding: FY13/14 $506,325
PoP: 7/1/2015 – 12/31/2016
Sponsor: ANG-B3
Customer: ANG-B3/AJI
Description: The project team will develop a series of human error mode metrics that describe the human performance risk profile associated with controller operations in the NAS. Identified metrics will be coordinated with NextGen Safety stakeholders to promote the inclusion into the NextGen Safety Assessment process. A baseline of human performance risk profile utilizing the AirTracs and the Human Error Safety Risk Assessment (HESRA) methodology to identify the current types of human error modes and their safety consequence on current operations. The assessment must be incorporate existing controller task analyses, voluntary safety reports, and interviews with air traffic control subject matter experts. NextGen implementations will then be assessed against this baseline to develop human performance risk profiles.
Status: In Progress/On Track
Deliverable | Due Date | Status
05.01.00 NextGen Segment Bravo Human Error Conditions Metrics and Baseline Comparison Assessment | 12/31/2016 | G

## Slide 14: NextGen Alarms and Alerts Management (FY14 PLA 06.02.00)
Details:
Task Manager: Jerome Lard
Performer: Humanproof
Funding: FY13 $375,000
PoP: 4/10/2015 – 9/30/2016
Sponsor: PMO
Customer: PMO
Description: The goal of the effort is to develop guidance for the effective presentation and management of Alarms and Alerts in the ever increasing complexity of the NextGen air traffic environment.
An updated alarms, alerts, notification taxonomy is developed to identify coverage gaps in current FAA standards in regard to alarms, alerts, and notifications. Further, this project looks to provide recommendations for alarm and alert management in the NextGen timeframe through the analysis of operational responsibilities across the air traffic domain.
Status: In Progress/On Track
Deliverable | Due Date | Status
06.02.00 Finalize NextGen Alarms and Alerts Guidebook | 9/30/2016 | G

## Slide 15: NextGen Controller Alarms and Alerts Implementation Guide (FY14 PLA 06.03.00)
Details:
Task Manager: Jerome Lard
Performer: Tech Center
Funding: FY14 $244,906
PoP: 6/18/2015 – 6/17/2016
Sponsor: PMO
Customer: PMO
Description:
The specific objectives of this project are:
To catalog existing ATC alarms and alerts that will continue to be used in the NextGen timeframe and new ATC alarms and alerts that that have been proposed for NextGen systems,
To develop a method based on human factors principles and best practices for associating alarms and alert presentation characteristics with situation characteristics, such as operational priority and urgency, and usage characteristics, such as the environment in which the alarm or alert occurs.
An updated list of DSTs and alarms, alerts, and notification is documented to assist in classification of alarms, alerts, notification characteristics.
Status: In Progress/On Track
Deliverable | Due Date | Status
06.03.00 Recommended NextGen Alarms and Alerts Association Method | 6/17/2016 | G
Notes: Kick-off 6/18

## Slide 16: Automation and Decision Support Tools, Resiliency (FY14 PLA 06.04.00, FY16 PLA 03.01.00)
Details:
Task Manager: Jerome Lard
Performer: MIT Lincoln Labs
Funding: FY14 $90,000
PoP: 7/31/2015 – 4/30/2016
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description:
Integrating new automation and DSTs requires careful examination of how the system is designed to determine the appropriate system behaviors. The purpose of this project is to create an initial catalog of proposed NextGen DSTs and automated systems, identify instances where controllers will use multiple tools simultaneously, and the address associated risks. The study will include an analysis of the limits of increased automation and how increased use of automated systems and DSTs may affect the resiliency of the NAS overall. This study will provide a better understanding of degraded automation modes, resiliency under high levels of automation, and recovery procedures for adverse events. The final results will be provided to the PMO and Safety and Technical Training Group. The project may also provide a baseline for the development of future operational concepts that include DSTs and information automation. Project team has developed and presented a publication summarizing early results for this work (DASC 2015).
Status: In Progress/On Track
Deliverable | Due Date | Status
06.04.00 Report on legacy NAS vs. NextGen Adverse Event Recovery and System Resiliency Metrics | 4/30/2016 | G
03.01.00 Guidance for Integration of Human-System Resiliency Metrics in the Safety Risk Management Guidance | 8/31/2017 | G

## Slide 17: PBN Procedures Guidebook (FY14 PLA 07.00.00)
Details:
Task Manager: Stephanie Kreseen
Performer: Fort Hill Group
Funding: FY13/14 $352,753
PoP: 7/1/2015 – 12/31/2016
Sponsor: ANG (NextGen Chief Scientist for AJV)
Customer: AJV
Description: The project team will develop a PBN procedure development guidebook that includes relevant guidance for procedure designers, operational and experimental data supporting the recommendations, and examples of recommendations applied to existing RNAV/RNP procedures. As an Appendix to the guidebook should include designated scenarios which were developed and used to support the cognitive walkthroughs. The guidebook will include the list of criteria for the evaluation and guidance for the implementation of operations that support PBN operations.
Status: In Progress/On Track
Deliverable | Due Date | Status
07.01.00 NextGen Performance Based Navigation Procedures Development Guidebook | 12/31/2016 | G

## Slide 18: NextGen Traffic Flow Management Tool Assessment for the Traffic Manager (FY14 PLA 09.00.00, FY16 PLA 03.01.00)
Details:
Task Manager: Stephanie Kreseen
Performer: Tech Center
Funding: FY14 $329,000
PoP: 11/10/2015 – 03/15/2017
Sponsor: ANG (NextGen Chief Scientist for PMO)
Customer: PMO
Description: The purpose of this project is to develop a better understanding of human behavior when using the types of decision-support tools planned for the Traffic Flow Management (TFM) domain: recommendation tools that provide users with suggested solutions to problems and “what-if” modeling tools that allow users to examine the likely outcomes of different potential actions and scenarios. The project will develop general guidelines for the design and training of Traffic Managers and Coordinators for the use of NextGen recommendation and what-if modeling tools. By extension, under this project, guidelines applicable to other ATC domains may be developed, when using the same what-if modeling tools.
Status: In Progress/On Track
Deliverable | Due Date | Status
09.01.00 TM Job and Tool Analysis and Recommendations | 03/15/2017 | G
03.01.00 Guidance for Integration of Human-System Resiliency Metrics in the Safety Risk Management Guidance | 08/31/2017 | G
Notes: Kick-off 11/10, project plan submitted 12/7

## Slide 19: Questions

## Slide 20: NextGen ATC/TechOps HF Team
  Sponsors:
  ANG – NextGen
  AJM – Program Management Office
  AJI – Safety and Technical Training
  AJG – Management Services
  AJW – Technical Operations
  AJV-7 – Operational Concepts, Validation and Requirements
  ANG-C1 Program Management:
  PM - Jerome Lard
  PM - Stephanie Kreseen
  HF Integration Lead - Bill Kaliardos
  Laboratories:
  FAA Civil Aerospace Medical Institute (CAMI)
    AAM-520 – Carol Manning, Branch Manager
  FAA Research, Development and Human Factors Laboratory (RDHFL)
    ANG-E25 – Kenneth Allendoerfer, Branch Manager

## Slide 21: PLA Project Schedule / Deliverables
FY16 PLA Deliverables | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
00.01.00 Multi-Year Program Plan |  |  |  | G |  |  |  | 
00.02.00 Bimonthly PLA Status Updates provided by NLP |  |  |  |  |  |  |  | G
00.03.00 Quarterly Program Management Reviews |  |  |  |  |  |  |  | G
01.01.00 Report identifying TechOps human performance impacts |  |  |  |  |  |  |  | G
01.02.00 Human Factors Guidance for System Administration and Support (SAS) and Maintenance and Control (M&C) Requirements for NextGen Capabilities and Tools |  |  |  |  |  |  |  | G
02.01.00 Guidance for Integration of Airport and Weather Information on NextGen Air Traffic Information Displays |  |  |  |  |  |  | G | 
03.01.00 Guidance for Human-System Resiliency Evaluation and Safety Risk Assessment in the Prediction of Risk Severity and Occurrence |  |  |  |  |  |  |  | G
FY16
FY17

## Slide 22: PLA Project Schedule / Deliverables
FY14 PLA Deliverables | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
00.01.00 Multi-Year Program Plan | B |  |  |  |  |  |  | 
00.02.00 Bimonthly PLA Status Updates provided by NLP |  | B |  |  |  |  |  | 
00.03.00 Quarterly Program Management Reviews |  | B |  |  |  |  |  | 
00.04.00 Stakeholder Coordination and Enterprise Architecture alignment to evolve the Human Systems Integration Roadmap (HSI) (FY14 Funding Committed; Pending Award) |  |  |  |  | G |  |  | 
00.05.00 Human Factors Guidance to Assist Service Organizations when Preparing Service Analysis Outputs and Products |  |  |  | G |  |  |  | 
00.06.00 Human Factors Guidance to Assist Systems Engineers with Concepts and Requirements Definition Activities |  |  |  | G |  |  |  | 
01.01.00 Prioritization Process for Information Elements to be Displayed on the Data Block |  |  |  |  | G |  |  | 
02.01.00 NextGen HF Guidance on the Display of Information from Air traffic time-Based Systems |  |  |  |  |  | G |  | 
03.01.00 Guidance for the Display of NOTAMs on the Integrated Display System (IDS) |  |  |  |  | G |  |  | 
FY16
FY17

## Slide 23: PLA Project Schedule / Deliverables
FY14 PLA Deliverables (con’t) | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4
04.01.00 Develop Implementation Plan and Recommendations for Convergence of En route/Terminal Functions |  |  |  | G |  |  |  | 
05.01.00 Develop NextGen Segment Bravo Human Error Conditions Metrics and Baseline Comparison Assessment (FY14 Funding Committed; Pending Award) |  |  |  |  | G |  |  | 
06.02.00 Finalize NextGen Alarms and Alerts Management Guidance |  |  |  | G |  |  |  | 
06.03.00 Recommended NextGen Alarms and Alerts Association Method |  |  |  | G |  |  |  | 
06.04.00 Report on legacy NAS vs. NextGen Adverse Event Recovery and System Resiliency Metrics |  |  | B |  |  |  |  | 
07.01.00 NextGen Performance Based Navigation Procedures Development Guidebook (FY14 Funding Committed; Pending Award) |  |  |  |  | G |  |  | 
08.01.00 Final NextGen Mid-Term Controller Strategic Job and Training Needs Analysis |  |  |  |  |  | G |  | 
09.01.00 Traffic Manager (TM) Job and Tool Analysis and Recommendations |  |  |  |  | G |  |  | 
FY16
FY17