## Slide 1: UAS Concept Validation & Requirements Development Program FY16-19 UAS Focus Areas
Presented by: Maureen Keegan
Air Traffic Organization (ATO)
Technical Analysis & Operational Requirements Group (AJV-73)
Date: March 2017

## Slide 2: Program Implementation Plan
2
CM Priorities (TBD)
Update of UAS CM Products, Shortfalls, and Requirements
Finalization of UAS Requirements
FY16 | FY17 | FY18 | FY19 | FY20 | FY21 | FY22
CM Priorities
  Recommendations for ATC N&A
  ATC Receipt and Display of Contingency Info [IFR Flight Plan & Notification]
  Radar Risk Assessment for Reduced RCS UAS
Scenario Fast-Time Modeling & HITL Demos
UAS Waivers Trend Analysis
Stakeholder Outreach
CM Priorities
  UAS Requirements for NVS
  Validation of UAS Contingency Procedures and Requirements
  Technical Assessment of UAS Automation System Requirements
Requirements for Part 107 Waiver Process
Stakeholder Outreach
Update and Vetting of Operational Requirements
CM Priorities (remaining items)
AMS Artifact Development for CRDRD
AMS Artifact Development for IARD
[PMO]: AMS Artifact Development for IID
[PMO]: AMS Artifact Development for FID
*Where possible, windows of opportunity will be leveraged to affect system changes earlier (if certain requirements mature before others and may be allocated to specific systems prior to FY19).

## Slide 3
FY16-19 Focus
FY | FY16 | FY17 | FY18 | FY19
Flight Planning | - Concept for UAS notification (versus IFR flight plan) | - Targets for flight plan route elements / characters - Formats for flight route entries - Automation reqs for long duration flights - Trajectory modeling / CD&R assessment results | - Flight plan feedback needs - Flight object data, FIXM data exchange standards - 4D trajectory flight plan data reqs | 
Contingency Management | - Contingency procedures, info & display reqs | - Validated contingency procedures, info & display reqs - Proposed thresholds for lost link duration | - ATC procedures for loss of DAA - Contingency guidelines for UAS operators | 
Airspace Access & Operational Approval | - Part 101-E / Part 107 notification & authorization reqs - Operational impacts of UAS scenarios - Trends in UAS waiver requests | - Part 107 waiver processing reqs | - Impact of performance limitations, unique flight profiles, long duration flights - Segregation alternatives for BVLOS ops - ATC procedures for interaction with DAA-equipped UAS | - UAS operational priority designation recommendations - Demand/capacity balancing automation reqs
Comm |  | - Initial UAS reqs for NVS | - Validated UAS reqs for NVS - UAS reqs for Data Comm - Impacts of end-to-end latency on ATC | 
Separation Assurance |  |  |  | - Delegated separation concept & procedures - Alternatives for visual-based separation
Surveillance | - Risks of non-detection of reduced RCS UAS |  |  |